PRODUCT REQUIREMENTS DOCUMENT

DataMind AI

An Agentic Platform for End-to-End Business Data Intelligence

From raw data → cleaned data → context-aware dashboards → business decisions

| Version | 2.0 — Revised: multi-domain, HITL cleaning, configurable LLM, dual UI, monetization |
| --- | --- |
| Status | Draft — For Review |
| Date | May 2026 |
| Phase 1 Target | 10 June 2026 (≤ 30 working days) |
| Phase 2 Target | 10 July 2026 (~30 additional days) |
| Author | Product Team |
| Stakeholders | Engineering, Design, Data, Leadership |
| Classification | Internal — Confidential |

# 1. Executive Summary

DataMind AI is an agentic data intelligence platform that takes a business user from raw, messy files to a clean, contextual dashboard — and a recommended business decision — without writing a line of SQL or Python. Where most BI tools begin only after the data is clean and modelled, DataMind treats data preparation, analysis, and decision support as one continuous, agent-driven workflow that is explicitly aware of the user's business domain.

The product is built around four deliberate principles. First, ask the user what domain they work in (Finance, Healthcare, Retail, Marketing, Operations, or Other) so that every downstream agent can apply domain-appropriate vocabulary, KPIs, and validation rules. Second, accept single or multiple files in CSV, XLSX, JSON, or JSON form on day one, and let the user — not the system — decide how those files should be merged or modelled. Third, never run data cleaning silently: every cleaning step is proposed to the user as a plan, the user approves, modifies, or rejects each action, and only then does the agent execute. Fourth, route data by type — numeric and structured columns land in a relational store, free-text columns are embedded into a vector store — so analysis can use the right tool for each kind of question.

DataMind is built on Next.js (frontend) and Python with FastAPI (backend), with Supabase Storage for raw and curated storage, Postgres for structured/numeric data, Supabase Vector (pgvector) for textual/semantic embeddings, and a configurable LLM provider abstraction so that Google Gemini 3.5 Flash can be selected per tenant by an administrator. The product ships with two distinct authenticated UI surfaces: a user-facing UI for end-business-users and an admin-facing UI for tenant operators, separated by RBAC. Phase 2 introduces a Stripe-backed monetization layer with tiered subscriptions and metered usage.

## Vision Statement

Any data, any domain — clean, intent-aligned insight out. The user states the question and approves the plan; the agents do the rest.

## Target Users

Business analysts, founders and operators at SMBs, product managers, and small data teams across multiple verticals (Finance, Healthcare, Retail/eCommerce, Marketing, Operations, and others) who have data but lack the time, tools, or engineering support to clean it and ask sharp questions of it. A separate admin persona — tenant operator or platform administrator — manages user accounts, LLM configuration, billing, and domain prompt packs.

## Expected Business Impact

| Outcome | Measure | 12-Month Target |
| --- | --- | --- |
| Time to first insight | Upload → first usable dashboard | Under 5 minutes (single file); under 8 minutes (multi-file merge) |
| Data prep effort eliminated | Manual cleaning hours displaced | 60–80% reduction for common issues, with full HITL audit |
| Self-service adoption | % of users who reach a dashboard without engineering help | ≥ 70% |
| Cleaning plan acceptance | % of agent-proposed cleaning steps user-approved without modification | ≥ 75% (P1) → ≥ 85% (P2) |
| Domain agent value | % of users reporting domain-specific suggestions were useful | ≥ 65% across covered domains |
| Cost per pipeline run | Cloud + LLM cost per completed pipeline | ≤ $0.30 (P1) → ≤ $0.15 (P2) |
| Conversion to paid | % of trial accounts upgrading to a paid plan within 30 days | ≥ 8% (post-monetization launch, P2) |

## Why Now

- Agentic frameworks (LangGraph, function-calling models) are mature enough to coordinate multi-step data tasks reliably while pausing for human approval at well-defined checkpoints.

- Frontier LLMs are now interchangeable enough that a thin abstraction layer (LiteLLM-compatible) lets us swap providers per tenant without rewriting agents — important for cost, compliance, and avoiding lock-in.

- The SMB and mid-market BI segment remains underserved — existing tools either assume a data team (Looker, Tableau) or skip the cleaning layer (Julius AI, ChatGPT Code Interpreter, Power BI Copilot), and almost none of them ask the user about their domain or surface cleaning decisions transparently.

- JSON plus serverless query engines (Athena, PostgreSQL) make a two-tier storage architecture cheap and operationally simple, and modern vector stores (Supabase Vector (pgvector)) make text-data routing economical at SMB volume.

# 2. Problem Statement

## The Core Problem

Businesses generate data faster than they can prepare it. A typical SMB or mid-market team receives data from a CRM export, a billing system, a marketing platform, a spreadsheet circulated by Finance, and the occasional PDF report — each with a different schema, a different quality level, and a different audience. Before any of that can answer a business question, someone has to clean it, join it, and shape it. That work is slow, repetitive, and often skipped.

The result is a familiar pattern: the people who have the questions cannot answer them, and the people who can answer them are too busy preparing data to think about the questions. DataMind exists to collapse that loop.

## Who Is Affected

| Affected Group | What They Experience Today |
| --- | --- |
| SMB founders and operators | Live in spreadsheets; no data team; questions never get answered with confidence. |
| Business analysts | Wait days for engineers to clean and join data before they can build a single chart. |
| Data engineers | Spend most of their time on repetitive cleaning rather than modelling or building. |
| Product / growth managers | Generic dashboards do not match the specific decision being made today. |
| Compliance / audit functions | Ad-hoc cleaning is undocumented and not reproducible — a real risk in regulated contexts. |

## Current Solutions and Their Limitations

| Category | Examples | Limitation |
| --- | --- | --- |
| Traditional BI | Tableau, Power BI, Looker | Require pre-cleaned, modelled data. Steep learning curve. No automated cleaning. |
| Notebook + AI assistants | Hex Magic, Mode AI, Deepnote AI | Powerful for analysts who can read code; opaque for non-technical users. |
| Conversational data tools | Julius AI, ChatGPT Code Interpreter, Claude Analysis Tool | Strong on ad-hoc Q&A; weaker on persistence, governance, audit trail, and reusable pipelines. |
| Enterprise NL-to-SQL | Databricks Genie / AI/BI, Tableau Pulse, Power BI Copilot, Snowflake Cortex Analyst | Built for enterprises with mature semantic layers; not accessible for SMBs with raw, messy files. |
| Data prep tools | Trifacta / Alteryx Designer Cloud, dbt | Powerful but require expertise; cleaning is rule-driven, not agentic. |
| Spreadsheet AI | Excel Copilot, Google Sheets Gemini | Bound to one file; no two-layer storage, no pipeline reuse, no governance. |

# 3. Target Users and Personas

DataMind serves four concentric groups: (1) primary users who initiate and consume insights, (2) admin users who manage tenants, configure LLMs, and oversee billing, (3) secondary users who manage governance or extend the platform, and (4) economic buyers who fund it. Primary users span multiple domains — Finance, Healthcare, Retail/eCommerce, Marketing, Operations, and others — and each receives domain-aware agent behaviour. Phase 1 prioritises the primary user and admin groups; secondary needs are deferred to Phase 2 and later.

## Persona Snapshot

| Persona | Role | Primary Goal | Pain Point | Tech Comfort | Phase |
| --- | --- | --- | --- | --- | --- |
| Primary | Business Analyst (any domain) | Build a weekly KPI view from raw exports, with domain-aware framing | Blocked on data engineering availability | Medium | P1 |
| Primary | SMB Founder / Operator | Understand revenue, churn, and unit economics from spreadsheets | No data team; lives in spreadsheets | Low–Medium | P1 |
| Primary | Product / Growth PM | Tie product behaviour to business outcomes | Generic dashboards miss the actual decision | Medium | P1 |
| Admin | Tenant Admin / Platform Operator | Manage users, configure LLMs, oversee billing and audit | Needs control over cost, model choice, access | Medium–High | P1 |
| Secondary | Data Engineer | Automate or audit repetitive cleaning | Repetitive ETL crowds out higher-value work | High | P2 |
| Secondary | Compliance / Audit Officer | Ensure cleaning is traceable and reproducible | No audit trail on ad-hoc cleaning | Low | P2 |
| Buyer | Department Head / Founder | Reduce time-to-insight and engineering load | ROI on BI investment is unclear | Variable | P1 |

## Primary Persona Deep-Dive — Priya, the Business Analyst

| Attribute | Detail |
| --- | --- |
| Name | Priya Sharma |
| Role | Business Analyst, Series B SaaS company, ~120 employees |
| Tools today | Excel, Salesforce exports, Stripe CSV exports, occasional ad-hoc requests to a 2-person data team |
| Goal | Produce a Monday morning KPI dashboard combining sales, billing, and product usage data |
| Frustration | Each Monday she waits 2–3 days for the data team to clean and join the latest exports |
| What she wants from DataMind | Drop the three CSVs in, state the question, get a defensible dashboard before the standup |
| Quote | I know what I want to see. I just can't get to it without bothering the engineers. |

## Primary Persona Deep-Dive — Marco, the SMB Founder (Retail/eCommerce domain)

| Attribute | Detail |
| --- | --- |
| Name | Marco Liu |
| Role | Founder / CEO, 20-person e-commerce business |
| Domain | Retail / eCommerce — selects this on first run; agents now know to surface SKU-level margin, AOV, repeat purchase rate, and inventory turn by default |
| Tools today | Shopify exports, QuickBooks exports, a Google Sheet of ad spend |
| Goal | Spot which products are bleeding margin and which customer cohorts are growing |
| Frustration | Has the data but has no time to wrangle it; ChatGPT gives one-off answers but nothing persistent |
| What he wants from DataMind | A reusable pipeline he runs every Monday that flags what changed and what to do about it — and stops to ask before doing anything irreversible to his data |
| Quote | I don't need a data scientist. I need someone — or something — that turns these files into a decision, but doesn't pretend my numbers are clean when they aren't. |

## Admin Persona Deep-Dive — Aisha, the Tenant Admin

| Attribute | Detail |
| --- | --- |
| Name | Aisha Patel |
| Role | Operations / IT Manager at a 60-person consultancy that uses DataMind across several client engagements |
| Goal | Provision users, route LLM calls cost-effectively (cheaper model for ingestion, premium model for narrative), watch monthly usage, and enforce data-domain policy |
| Frustration | Most BI tools either give her no levers (consumer SaaS) or too many (enterprise platforms with two-week onboardings) |
| What she wants from DataMind | A clean admin console with user management, LLM-provider config, billing & plan overview, audit log of HITL decisions, and a domain prompt-pack editor |
| Quote | I don't need to author dashboards. I need to keep the lights on, control spend, and prove what the agents did and didn't do. |

## Expected Usage Patterns

- Low-frequency, high-value: a user uploads a fresh export weekly or monthly and expects the same questions answered again.

- Iterative refinement: the first dashboard is rarely the last — users ask follow-up questions of the same data within a session.

- Trust ramp-up: early users will scrutinise cleaning decisions; over time they accept defaults if confidence and rationale are visible.

- Mobile is a viewing surface, not an authoring surface; authoring stays on desktop.

# 4. Product Goals and Success Metrics

## Business Goals

- Establish DataMind as the default tool for non-engineers to turn raw business data into decisions.

- Reach a sustainable PLG (product-led growth) motion: free users converting to paid based on usage rather than sales.

- Build a defensible governance layer (lineage, audit log, two-tier storage) from day one — a moat against simpler chat-based competitors.

## Product Goals

- Reduce time-to-first-insight from days to under 5 minutes for the median user on a clean-ish dataset.

- Make agent decisions inspectable: every transformation is visible and reversible.

- Keep the cognitive load low: the user states an intent in plain English and never has to think about JSON, S3, or schemas.

## AI-Specific Goals

- Cleaning plan acceptance ≥ 75% in Phase 1, ≥ 85% in Phase 2 — measured as the share of agent-proposed cleaning steps the user approves without modification, after seeing the plan.

- Intent-to-dashboard relevance: charts judged 'on-topic' by the user ≥ 80% of the time.

- Domain agent value: ≥ 65% of users (across covered domains) report that domain-specific suggestions changed what they did with the data.

- LLM-provider neutrality: every agent must run end-to-end against at least two providers in Phase 1 (Google Gemini 3.5 Flash) with no quality regression beyond an agreed threshold.

- Cost discipline: ≤ $0.30 of LLM + cloud cost per completed pipeline in Phase 1, ≤ $0.15 in Phase 2.

- Latency: cleaning pipeline completes in under 3 minutes for files up to 100MB; dashboard rendered within 60 seconds of intent submission.

## Measurable KPIs

| Metric | Definition | Phase 1 Target | Phase 2 Target |
| --- | --- | --- | --- |
| Time to First Insight | Upload → first usable dashboard (single file) | < 7 min (median) | < 5 min (median) |
| Time to First Insight (multi-file) | Upload of 2–5 files of same format → merged dashboard | < 12 min | < 8 min |
| Pipeline Success Rate | Pipelines that complete without manual intervention beyond HITL | ≥ 70% | ≥ 85% |
| Cleaning Plan Acceptance | % of cleaning steps user-approved without modification at HITL gate | ≥ 75% | ≥ 85% |
| HITL Cycle Time | Median time user spends reviewing and approving a cleaning plan | < 90s | < 60s |
| Domain Agent Helpful Rate | % of users marking domain suggestions as 'useful' (in-product feedback) | ≥ 60% | ≥ 70% |
| Intent–Chart Relevance | % of generated charts rated relevant in internal review | ≥ 70% | ≥ 80% |
| LLM Provider Portability | # of providers a pipeline can complete on without rewrites | ≥ 2 | ≥ 4 |
| Cost per Pipeline | LLM + infra cost per completed pipeline | ≤ $0.30 | ≤ $0.15 |
| Dashboard Latency (p95) | Time from intent submission to dashboard render | < 90s | < 60s |
| Internal Activation | % of internal testers who reach a dashboard end-to-end | ≥ 80% | ≥ 90% |
| Pipeline Reproducibility | % of pipelines that can be re-run from raw layer with identical results | 100% | 100% |
| Trial → Paid Conversion | Free → paid plan within 30 days (post-monetization launch) | n/a (no billing in P1) | ≥ 8% by end of P2 |

Phase 1 is treated explicitly as a learning milestone — targets are set so the team can credibly hit them without compromising on quality, observability, or the underlying architecture. Targets tighten in Phase 2 once the pipeline has been exercised on realistic data.

# 5. Scope Definition

Scope is split across two phases. Phase 1 is intentionally focused on a vertical slice that proves the end-to-end loop on a controlled surface — but expanded versus the original draft to include multi-domain support, multi-file ingestion (including JSON), human-in-the-loop cleaning, configurable LLM providers, dual UI surfaces, and type-aware storage routing. Underneath every Phase 1 decision is the principle: ship a narrower set of features at production quality rather than a wider set half-finished.

Important honesty note: the additions to Phase 1 (multi-domain, multi-file, HITL, dual UI, configurable LLM, type-aware routing) significantly raise the bar for the 30-day window. The team is committing to ship a smaller universe of domains (4 + Other), one alternative LLM provider beyond Google Gemini 3.5 Flash, and one HITL checkpoint per pipeline at a high quality bar — rather than spreading thin. Scope-cut order, in priority sequence: (1) drop JSON input → (2) drop two domains → (3) drop second LLM provider → (4) drop JSON ingestion → (5) drop XLSX. Cleaning HITL, dual UI, and type-aware storage are non-negotiable.

## Phase 1 — In Scope (target: 10 June 2026)

Roughly 30 working days. The deliverable is a working, end-to-end, multi-file, multi-domain pipeline with HITL cleaning and dual UI, on a controlled surface, with the architecture, observability, and quality bar in place from day one.

### Ingestion (multi-file, JSON included)

- File upload via drag-and-drop or browse — single or multiple files in a single submission.

- Supported formats in Phase 1: CSV, XLSX, JSON, and JSON. (XML, PDF, OCR deferred to Phase 2.)

- Multi-file rule: all files in a single upload must be the same format. Cross-format merging is deferred to Phase 2.

- File-set validation HITL gate: after upload, the user is shown an inferred schema preview for each file, told whether the system thinks they should be unioned (same columns, append rows) or joined (different columns, merge on key), and is asked to confirm — or to override the merge plan and pick a different join key/strategy.

- File size cap: 50MB per file, 250MB total per upload in Phase 1.

### Domain awareness

- On first run (and editable afterward), the user is asked to pick a primary domain from a fixed list: Finance, Healthcare, Retail/eCommerce, Marketing, Operations, Other (with a free-text descriptor). Phase 1 ships full domain prompt packs for the four numbered domains; Other and Operations use a generic pack with a 'Domain Pack: Other' label.

- A Domain Agent loads the matching prompt pack — vocabulary, common KPIs, validation rules, sample chart preferences — and supplies these as context to every downstream agent (cleaning, analysis, dashboarding, insights).

- The user can change the domain at any time; subsequent runs use the new pack without rewriting prior pipelines.

### Storage architecture (data type-aware routing)

- Layer 1 (Raw): Supabase Storage bucket with versioning, per-user prefix isolation. Original files preserved unmodified.

- Layer 2 (Curated, columnar): Supabase Storage bucket holding cleaned data in JSON format.

- Layer 3 (Numeric / structured): Postgres-managed columns (and PostgreSQL for fast analytical queries) hold numeric, boolean, datetime, and low-cardinality categorical data. SQL is the access path.

- Layer 4 (Textual / semantic): Supabase Vector (pgvector) hosts vector embeddings for free-text columns (descriptions, comments, notes). Semantic search and similarity are the access path.

- Routing rule: the Ingestion Agent classifies each column as numeric/structured or textual based on detected dtype, cardinality, and average string length, and routes accordingly. Edge cases are flagged for the user during the HITL validation step.

- Metadata in Supabase Database (PostgreSQL): users, roles, datasets, pipeline runs, HITL decisions, audit summaries, billing meters.

### Cleaning agents — human-in-the-loop

- Format detection and JSON conversion.

- Schema profiling: column types, null counts, basic distributions, type-routing hint per column.

- Cleaning plan generation: the agent assembles a numbered list of proposed actions (e.g., 'remove 47 exact duplicate rows', 'impute median in column "price" — 12 missing of 4,300', 'parse "order_date" as ISO date — currently string'), each with rationale and a confidence score.

- HITL approval screen: the user sees the full plan, can approve all, approve some, modify a step (change imputation strategy, exclude a column), or reject. Cleaning does not execute until the user approves.

- Execution: only approved steps run. Each step writes to the curated layer; the audit log records who approved what, when, and against which provider/model.

- Phase 1 cleaning operations available for proposal: exact duplicate removal, missing-value imputation (median / mode / drop / leave), type coercion, basic outlier flagging (no auto-fix). Phase 2 expands this set.

### LLM provider abstraction

- All agent LLM calls go through a provider abstraction layer (LiteLLM-compatible interface) so the underlying model is swappable.

- Phase 1 ships with two configurable providers: Google Gemini 3.5 Flash and OpenAI. Provider, model, and per-agent routing are admin-controlled (e.g., cheaper model for ingestion profiling, premium model for narrative).

- Phase 2 adds Google Gemini Flash, Groq (Llama 3), and self-hosted Ollama support.

- Tenant-level model defaults; per-pipeline overrides for advanced users.

### Intent and dashboard

- Free-text intent prompt after cleaning HITL completes: 'What are you trying to learn from this data?'

- Domain-tuned suggestion chips drawn from the active prompt pack (e.g., for Retail: 'Margin by SKU', 'Repeat purchase rate by cohort', 'AOV trend by channel').

- LLM generates a small dashboard: 2–3 KPI cards plus 2 charts (bar, line, or table) chosen from a fixed Vega-Lite spec set, with domain-flavoured framing.

- One paragraph of plain-English narrative: what the data shows and what to consider next.

### Auth, accounts, and dual UI surfaces

- Email + password authentication. JWT tokens. RBAC with two primary roles in Phase 1: user and admin. (SSO deferred.)

- Single workspace per user (multi-workspace deferred). Admins can manage multiple users within a tenant.

- User UI: upload, domain selection, file validation, HITL cleaning review, intent capture, dashboard, history.

- Admin UI: user/role management, LLM provider config, domain prompt pack viewer (P1; full editor in P2), system health, audit-log viewer, basic usage meter (no billing in P1).

- RBAC enforced server-side via FastAPI middleware on every endpoint; the frontend hides admin routes from non-admins but never trusts the frontend alone.

### Operational essentials

- CI/CD pipeline (GitHub Actions): lint, type-check, unit tests, image build, deploy to staging and prod on merge.

- Structured JSON logging, basic Prometheus/Grafana dashboards, error alerting via email.

- Internal-use only at the end of Phase 1. Not yet a public product. No payments charged.

## Phase 1 — Out of Scope (deferred to Phase 2)

- XML, PDF, OCR, scanned documents, image data.

- Cross-format multi-file merging (e.g., CSV + JSON in one upload).

- Fuzzy/near-duplicate detection, KNN imputation, LLM-based imputation, advanced outlier auto-correction.

- Database connectors (Postgres, MySQL, BigQuery, Snowflake).

- Team workspaces, sharing, collaboration, comments.

- Full PII detection layer (a temporary opt-in checkbox is used in Phase 1; full automated PII detection ships in Phase 2).

- Webhook events, public API, scheduled refresh.

- Stripe-backed monetization & paid plans (architecture in place; activation in Phase 2).

- Mobile app, on-prem deployment, custom fine-tuned models.

- Domain prompt pack editor (read-only viewer in P1).

## Phase 2 — In Scope (target: 10 July 2026)

Roughly 30 additional working days. Phase 2 widens the surface, activates monetization, and tightens quality. It assumes the Phase 1 pipeline is in place; it does not assume Phase 1 needs rework.

- Add formats: XML, PDF (text-extraction only; OCR deferred to v1.5). Cross-format merging within an upload.

- Add cleaning agents: fuzzy duplicate detection (rapidfuzz), KNN imputation for moderately-missing numeric columns, LLM-assisted imputation for high-cardinality categorical columns, advanced outlier handling.

- Expand LLM providers: Google Gemini Flash, Groq (Llama 3), self-hosted Ollama.

- Add 3 more domain prompt packs (e.g., Education, Manufacturing, Real Estate) and graduate the Domain Pack Editor in admin UI from read-only to editable.

- Activate monetization: Stripe-backed subscriptions (Free / Pro / Team / Enterprise tiers), metered usage (pipelines/month, LLM token spend), in-app upgrade flow, invoice & receipt download, dunning.

- PII detection layer: emails, phones, common ID patterns; opt-in to include in LLM context.

- Dashboard expansion: more chart types, drill-down, export to PDF/PNG.

- Iterative Q&A: the user can ask a follow-up question of the same dataset and get a new chart in the same session.

- Project/workspace organisation; ability to re-run a pipeline on a fresh upload of the 'same' dataset.

- Public REST API (versioned, JWT-protected) for the core upload→clean→dashboard endpoints.

- Automated load testing, security audit pass, OpenTelemetry tracing across all agents.

- Beta release to a closed group of 20–30 external users.

## Permanently Out of Scope (for both phases)

- Real-time / streaming data ingestion (Kafka, Kinesis).

- Native mobile applications. Web is responsive but mobile is view-only.

- On-premise / self-hosted deployment.

- Training custom ML models on user data.

- Direct write-back to source systems (CRM, billing, etc.).

Scoping principle: A narrower surface that is genuinely production-quality teaches the team more than a wider surface that is half-finished. If Phase 1 slips, the team cuts scope per the priority order above — never compromises HITL, dual UI separation, or type-aware storage.

# 6. System Overview (High-Level Architecture)

DataMind is a three-tier, cloud-native system: a Next.js frontend with two distinct UI surfaces (user and admin), a Python/FastAPI backend, and an Supabase-based data and AI infrastructure layer. The backend is structured so the agent layer is a separate service from the API gateway, allowing long-running pipelines to scale independently of synchronous request traffic. All LLM calls flow through a configurable provider abstraction, and stored data is routed by type — numeric/structured to relational stores, textual to a vector store.

## Architecture Diagram

The diagram below illustrates the end-to-end flow from user input through to insights generation, including HITL checkpoints, the dual UI surfaces, the configurable LLM provider layer, and the type-aware storage routing.

Figure 1. DataMind AI end-to-end architecture. Solid arrows = control/request flow; dashed arrows = data writes; the curved dashed arrow is the result-return path. HITL checkpoints (yellow band) are mandatory before cleaning execution and dashboard finalization.

## Layered View

| Layer | Phase 1 Technology | Responsibility |
| --- | --- | --- |
| Presentation — User UI | Next.js 14 (App Router), TypeScript, Tailwind CSS, shadcn/ui, Recharts | Domain selection, file upload, validation/merge UI, HITL cleaning review, intent capture, dashboard, audit view |
| Presentation — Admin UI | Next.js (separate route group /admin/*, RBAC-gated), shadcn/ui, Recharts | User management, LLM/domain config, billing & plans (P2), system health, audit log viewer, domain pack viewer (read-only P1) |
| API Gateway (Backend) | Python 3.11+, FastAPI, Pydantic v2, JWT auth, RBAC middleware | REST API, request validation, async job dispatch, role enforcement |
| Agent Orchestration | LangGraph (supervisor pattern), Pydantic-validated outputs | Multi-agent pipeline coordination, state machine, retry, HITL gates |
| LLM Provider Layer | LiteLLM-compatible abstraction; Google Gemini 3.5 Flash (mistral-small) + Google Gemini 3.5 Flash (kimi-k2) in P1; +Gemini, Azure, Bedrock, Ollama in P2 | Per-tenant model config; per-agent routing; cost & latency tracking |
| Ingestion / Conversion | Apache Arrow, PyArrow, Python stdlib, openpyxl, pyarrow.parquet | Format detection, parsing, multi-file merge planning, JSON conversion, type-routing classification |
| Layer 1 — Raw Storage | Supabase Storage (versioned bucket, per-user prefix) | Immutable source-of-truth for every uploaded file |
| Layer 2 — Curated Storage | Supabase Storage (curated prefix), JSON | Cleaned, queryable columnar data |
| Layer 3 — Numeric/Structured | Postgres + PostgreSQL (P1, in-process); Athena (P2) | SQL queries, aggregates over numeric/structured columns |
| Layer 4 — Textual/Vector | Supabase Vector (pgvector) on Postgres (P1); Pinecone optional (P2) | Embeddings for free-text columns; semantic search |
| Metadata Store | Supabase Database (PostgreSQL, single-AZ in P1, Multi-AZ in P2) | Users, roles, datasets, jobs, HITL decisions, audit, billing meters |
| Job Queue | FastAPI BackgroundTasks (P1); dedicated worker pool (P2) | Async pipeline execution |
| Payments (P2) | Stripe (Subscriptions + Metered Billing) | Plan tiers, usage-based charges, invoices, dunning |
| Observability | Structured logs to Prometheus/Grafana, basic metrics; OpenTelemetry tracing in P2 | Logs, metrics, traces |

The Phase 1 stack is a deliberate simplification — PostgreSQL instead of Athena, FastAPI BackgroundTasks+ instead of SQS+Docker (containerised), Supabase Vector (pgvector) instead of Pinecone — chosen so a small team can run the full system locally during development. Each Phase 1 choice has a documented Phase 2 successor that the API contracts already accommodate.

## Data Flow

- 1. Domain — On first run (or by edit), the user picks a domain. The Domain Agent loads the matching prompt pack and supplies it as context to all downstream agents.

- 2. Upload — User drags one or more files of the same format into the User UI. Frontend requests presigned S3 URLs and uploads directly to Layer 1 (raw bucket).

- 3. Detect & Profile — The Ingestion Agent inspects each file (mime + content sniff), reports format, parses sample rows, and classifies each column as numeric/structured or textual.

- 4. HITL — Validate & Merge — The user is shown the inferred schema, the proposed merge plan (union or join + key), and the proposed type-routing per column. The user confirms or overrides before any cleaning runs.

- 5. Cleaning Plan — The Cleaning Agent generates a numbered plan (dedup, imputation, type coercion, outlier flags) with rationale and confidence per step. Nothing executes yet.

- 6. HITL — Approve Cleaning — The user reviews the plan, can approve / modify / exclude any step, and submits. The audit log records the user's decisions.

- 7. Execute & Route — Approved cleaning runs. Cleaned data is written to Layer 2 (curated JSON). Numeric/structured columns are also loaded into Postgres/PostgreSQL; textual columns are embedded into Supabase Vector (pgvector).

- 8. Intent — The Intent Capture screen opens with domain-tuned suggestion chips. The Intent Agent embeds the user's question and matches against schema.

- 9. Analyse — The Analysis Agent runs SQL on Postgres/PostgreSQL for numeric questions, semantic search on Supabase Vector (pgvector) for textual ones, and combined queries when needed.

- 10. Dashboard — The Dashboard Agent generates Vega-Lite chart specs. Results render in the User UI.

- 11. Insight — The Insights Agent generates a short, domain-flavoured narrative and a recommended next action.

## Request Flow

Synchronous endpoints (auth, dataset list, dashboard fetch) return in under 300ms p95. Long-running endpoints (upload-trigger, profile-trigger, cleaning-execute, dashboard-generate) accept a request, enqueue a job, and return a job_id immediately. Frontend polls /jobs/{id} every 2 seconds for status, or in Phase 2 receives a webhook event. HITL gates pause the state machine until the user posts a decision via the API.

## User Journey (First-Time User)

- Sign up with email + password → role assigned (user by default; admin by invite) → land on a 'pick your domain' screen.

- Pick domain (Finance / Healthcare / Retail / Marketing / Operations / Other).

- Drag one or more CSVs → progress bar → schema preview screen with merge proposal.

- Confirm merge plan and column type-routing (HITL #1).

- See cleaning plan: 'Propose to remove 12 duplicates, fill 47 missing values, parse 3 columns as date.' Approve / modify / reject (HITL #2).

- Intent modal opens with domain-tuned suggestions. User types a question or clicks a chip → dashboard renders within ~60s with charts and narrative.

- User can drill into any chart, view the audit log, or share the dashboard link (P2).

# 7. Agentic AI Design

DataMind uses a supervisor-agent pattern coordinated by LangGraph. A supervisor agent receives a job, decomposes it into a sequence of specialised steps, delegates to sub-agents, validates their structured outputs, decides what to do on failure, and pauses at human-in-the-loop checkpoints to wait for user decisions. Each agent has a narrow scope, a defined tool set, an output schema enforced by Pydantic, and its own prompt template under version control. All LLM calls flow through a configurable provider abstraction — agents are model-agnostic.

## Configurable LLM Provider Layer

DataMind does not hardcode any single LLM provider. Every agent calls a thin abstraction (LiteLLM-compatible) that exposes a uniform structured-completion interface backed by whichever provider the tenant admin has configured. This means cost, latency, and capability tradeoffs can be made per agent and per tenant without rewriting agent logic.

| Concern | How the abstraction handles it |
| --- | --- |
| Provider list | P1: Google Gemini 3.5 Flash, OpenAI. P2: + Google Gemini Flash, Groq (Llama 3), Ollama (self-hosted). |
| Per-agent routing | Admin can set, e.g., the Profiling Agent to use a small/cheap model and the Insights Agent to use a frontier model. |
| Per-tenant defaults | Each tenant has a default provider+model. Per-pipeline override is possible for advanced users. |
| Output schema enforcement | All agents request structured JSON. The abstraction validates against the agent's Pydantic schema regardless of provider; non-conforming outputs are retried. |
| Cost & latency tracking | Every call records tokens, cost (per provider price book), and wall-clock latency to the metrics store, attributed to user, tenant, agent, and pipeline. |
| Failover (P2) | If primary provider returns an error or rate-limits, the abstraction falls back to a secondary provider per tenant policy. |
| Secrets handling | Provider API keys live in Supabase Vault, retrieved per tenant; never in env files or repo. |

## Agent Definitions

The agent set is split across phases. Phase 1 ships the agents needed for the multi-domain, multi-file, HITL pipeline; Phase 2 adds higher-judgement agents and full PII detection.

| Agent | Role | Phase | Key Tools |
| --- | --- | --- | --- |
| Supervisor | Orchestrates pipeline; routes, retries, aggregates; enforces HITL gates | P1 | LangGraph state machine |
| Domain | Loads domain prompt pack (vocabulary, KPIs, validation rules) and exposes it to all downstream agents | P1 | Prompt pack loader, Postgres lookup |
| Ingestion | Detects format, parses, profiles, classifies columns as numeric/structured vs textual, drafts merge plan for multi-file uploads | P1 | PyArrow, Python stdlib, openpyxl, python-magic, chardet, pyarrow.parquet |
| Cleaning Plan | Drafts a numbered cleaning plan with rationale + confidence per step. Does NOT execute. | P1 | LLM via abstraction, Python stdlib profile |
| Cleaning Executor | Executes only the steps the user approved at the HITL gate. Logs each action. | P1 | Python stdlib, Pydantic, audit logger |
| Intent | Parses user's natural-language goal into a structured analysis spec, biased by the domain pack | P1 | LLM via abstraction, schema embeddings (Supabase Vector (pgvector)) |
| Analysis | Runs SQL on Postgres/PostgreSQL for numeric questions; semantic search on Supabase Vector (pgvector) for textual; combined for hybrid | P1 | PostgreSQL, Supabase Vector (pgvector), SQL builder |
| Dashboard | Converts analysis results into Vega-Lite specs | P1 | LLM via abstraction, fixed Vega-Lite schema set |
| Insights | Generates a short, domain-flavoured narrative + recommended next action | P1 | LLM via abstraction |
| Outlier (advanced) | Flags statistical outliers; recommends keep / clip / remove | P2 | scipy, scikit-learn (Isolation Forest) |
| Fuzzy Dedup | Detects near-duplicate rows using fuzzy string match | P2 | rapidfuzz, recordlinkage |
| Smart Imputation | KNN imputation; LLM-assisted for high-cardinality categoricals | P2 | scikit-learn, LLM via abstraction |
| PII Detection | Detects emails, phones, common ID patterns; gates LLM context | P2 | Microsoft Presidio, regex rule packs |
| Insights (advanced) | Multi-paragraph commentary, anomaly highlights, suggested next questions | P2 | LLM via abstraction |

## Human-in-the-Loop (HITL) Checkpoints

Every DataMind pipeline includes mandatory HITL checkpoints. The agent never silently mutates user data — it proposes, the user disposes.

| Checkpoint | What the user sees | What they can do | Phase |
| --- | --- | --- | --- |
| #1 Schema & Merge Validation | Inferred schema per file, proposed type-routing per column, proposed merge plan (union / join + key) | Approve, change merge key, change type-routing, exclude a column, exclude a file | P1 |
| #2 Cleaning Plan Approval | Numbered list of proposed cleaning actions, rationale, confidence | Approve all, approve some, modify a step (e.g., switch median → mean), reject | P1 |
| #3 Intent Confirmation | Restated interpretation of the user's question + chosen analysis approach | Approve, refine intent, switch to a different angle | P1 (lightweight) → P2 (richer) |
| #4 Dashboard Accept / Refine | Generated dashboard with chart-by-chart 'Was this useful?' marks | Accept, request a chart change, ask a follow-up | P2 (full); P1 ships accept-only |

Every HITL decision (approve/modify/reject, plus rationale where applicable) is recorded in the audit log with user_id, timestamp, dataset_id, agent_step, original_proposal, and final_decision.

## Domain Prompt Packs

A domain prompt pack is a versioned bundle of: domain vocabulary, common KPI definitions, sample-question library, validation rules, and chart-type preferences. The Domain Agent loads the active pack at the start of every pipeline. Phase 1 ships four numbered packs (Finance, Healthcare, Retail/eCommerce, Marketing) plus a generic 'Other / Operations' pack. Phase 2 expands to seven packs and adds an admin editor.

- Finance pack: revenue, COGS, gross margin, churn, MRR/ARR, runway, AR aging, cohort retention. Validation: dates as fiscal periods; currency normalisation.

- Healthcare pack: patient counts, episode of care, readmission rate, length of stay, ICD-10 / CPT codes recognition. Validation: PHI detection cues.

- Retail/eCommerce pack: AOV, repeat purchase, SKU margin, inventory turn, return rate, channel attribution. Validation: SKU duplicates, negative quantities.

- Marketing pack: CTR, CPA, CAC, LTV, attribution windows, channel mix. Validation: UTM hygiene, date-window alignment.

- Other / Operations pack: generic counts, throughput, cycle time, sums-and-rates. No domain-specific validators.

## Data Type Routing — Numeric vs Textual

After ingestion, every column is classified into one of three buckets, which determines its downstream storage and query path.

| Class | Detection rule | Storage path | Access path |
| --- | --- | --- | --- |
| Numeric / structured | Detected dtype is int/float/bool/date; or is string but parses cleanly as one of those; or is low-cardinality categorical (≤ 50 distinct values) | Postgres table column (typed) + JSON column | SQL on Postgres / PostgreSQL |
| Textual / semantic | Detected dtype is string with avg length > 40 chars or distinct count > 50% of rows (free-form notes, descriptions, comments) | Embedded with the configured embedding model; vectors in Supabase Vector (pgvector); original strings retained in JSON | Semantic search via Supabase Vector (pgvector) |
| Ambiguous | Anything that does not cleanly fit the above (e.g., short strings that may be IDs or category labels with high cardinality) | Surfaced in HITL #1 for the user to decide | Per user choice |

## Tools and Actions

Each agent's tool set is the smallest set of operations sufficient to do its job. Tools are not generic 'Python execution' — they are typed, audited operations that the supervisor can authorise or block.

- Storage tools: read_raw(uri), write_curated(uri, data), append_audit(action, rationale, confidence, user_decision).

- Python stdlib tools (sandboxed): profile_df, deduplicate_exact, impute_median, impute_mode, coerce_types, classify_column_type.

- LLM tools (provider-abstracted): embed_text(provider_default), structured_completion(schema, provider_override?).

- Query tools: generate_sql(spec), validate_sql, run_sql_on_curated, run_vector_search.

- HITL tools: pause_pipeline_for_decision(checkpoint_id, payload), resume_pipeline_with_decision(decision).

- All tool calls are logged with input hashes, output URIs, provider/model used, and the user's role for auditability.

## Memory Design

### Short-term memory (per-pipeline)

- Shared LangGraph state object holds the pipeline state: dataset_id, raw_uris, current parquet_uri, profile_json, merge_plan, cleaning_plan, hitl_decisions, audit log, accumulated confidence.

- Persisted to S3 + Postgres after every agent step so a paused (HITL) or failed pipeline can be resumed without re-running upstream agents.

### Long-term memory

- Supabase Vector (pgvector) index of column-name + column-description embeddings for schema-aware intent matching.

- Supabase Vector (pgvector) index of textual content from user data (separate namespace per tenant) for semantic queries.

- Postgres tables for pipeline run history, agent decisions, HITL outcomes, and user overrides — feeding future learning loops.

- Phase 2 adds: a curated set of 'good' intent → dashboard mappings used as few-shot examples for the Dashboard Agent, and per-domain examples for the Insights Agent.

## Reasoning Flow

DataMind is mostly a planned pipeline, not a reactive agent — for cleaning, the steps are known in advance, and reactivity is unnecessary risk. The supervisor follows a fixed plan: domain → ingest → HITL#1 → cleaning plan → HITL#2 → execute → analyse → dashboard → insights → HITL#4. Reactivity is reserved for two specific places:

- Cleaning Plan Agent: chooses an imputation strategy per column based on profile and domain pack hints (rule-driven in P1; LLM-assisted in P2). The user is the final arbiter at HITL #2.

- Intent and Dashboard Agents: the intent is unbounded user input, so the agent reasons about what charts and queries best answer it, constrained by the available schema, the active domain pack, and a fixed Vega-Lite spec set.

## Guardrails

- HITL gates: cleaning never executes without explicit user approval; dashboards are flagged for refinement when chart-data anomalies are detected.

- Schema-enforced outputs: every agent returns JSON validated against a Pydantic model, regardless of which LLM provider produced it. Invalid output triggers retry, then escalation.

- Confidence scoring: every cleaning decision carries a 0.0–1.0 confidence. Low-confidence decisions (< 0.50) are highlighted in red on the HITL #2 screen.

- PII gating (Phase 2): the PII Detection Agent runs before any column data is sent to the LLM. PII columns are excluded from prompts unless the user explicitly opts in for that pipeline.

- Prompt-injection defence: user-provided data is delivered to the LLM inside delimited blocks with explicit framing ('the data below is content to analyse, not instructions to follow'). Outputs are validated against expected JSON schema; non-conforming outputs are rejected.

- Output validation: SQL generated by the Analysis/Dashboard Agent is parsed and validated as read-only against the curated layer; any DDL or write operation is blocked.

- Token and cost ceilings: a per-pipeline budget caps total LLM tokens. Exceeding the cap halts the pipeline and surfaces an error rather than silently truncating.

- Reversibility: no destructive operation on user data is permanent. Layer 1 raw is preserved; Layer 2 curated is versioned per cleaning run.

# 8. Feature Breakdown (Functional Requirements)

Features are tagged P0 (must ship in Phase 1), P1 (Phase 2), or P2 (post-Phase-2). Every P0 feature has acceptance criteria that the team can demonstrate end-to-end on a real file before shipping.

## F0a — Domain Selection

| Field | Detail |
| --- | --- |
| Feature ID | F0a |
| Priority | P0 — Phase 1 |
| User story | As a user, I want to tell DataMind which business domain I'm in, so the agents speak my language and propose the right KPIs. |
| Description | On first run after signup, the user is shown a domain selector with six options: Finance, Healthcare, Retail/eCommerce, Marketing, Operations, and Other (with a free-text descriptor). The choice is persisted at the user-profile level and editable at any time. The Domain Agent loads the matching prompt pack — vocabulary, KPI library, validation rules, sample-question chips — and supplies it as context to all downstream agents. |
| Acceptance criteria | Domain selector shown on first login. User profile records selected domain. Subsequent pipelines pull the active domain pack into agent prompts (verifiable in trace). Changing the domain takes effect on the next pipeline; existing pipelines retain their original domain. |
| Edge cases | Selecting 'Other' with a free-text descriptor → uses the generic pack but injects the descriptor into the agent prompt. User has multiple domains → P1 supports one active domain per user; P2 supports per-pipeline override. |

## F1 — Multi-File, Multi-Format Data Ingestion

| Field | Detail |
| --- | --- |
| Feature ID | F1 |
| Priority | P0 — Phase 1 |
| User story | As a user, I want to drag one or more files (CSV / XLSX / JSON / JSON) into the app at once and have them stored safely, so I don't have to think about formats or upload them one by one. |
| Description | Drag-and-drop or click-to-browse upload supporting CSV, XLSX (.xlsx), JSON, and JSON in Phase 1. XML, PDF added in Phase 2. Single OR multiple files per upload (max 10 in P1), all of the same format. Files up to 50MB each, 250MB per upload total in Phase 1; raised in Phase 2. |
| Acceptance criteria | Multi-file upload accepted, a single job_id is returned within 2s, format detection completes within 15s for the entire file set. Mixing formats in one upload returns a clear error. JSON files are read and treated as already-columnar (skip conversion). |
| Edge cases | Zero-byte files; non-UTF-8 encoding; CSVs with mixed delimiters; XLSX with multiple sheets (P1: prompts user to pick one per file); JSON with incompatible schemas across files (surfaces in HITL #1). |

## F1b — Multi-File Validation & Merge (HITL #1)

| Field | Detail |
| --- | --- |
| Feature ID | F1b |
| Priority | P0 — Phase 1 |
| User story | As a user, I want to see the system's understanding of my files (their schema, their relationship) and confirm — or correct — how they should be combined before anything is cleaned. |
| Description | After upload, a Schema & Merge Validation screen displays: per-file column list with inferred dtype and proposed type-routing (numeric/structured vs textual), the system's proposed combine plan (UNION when columns are identical; JOIN with proposed key when columns differ; or 'keep separate' if no clear relationship), and a sample-rows preview. The user can confirm, change the merge type, change the join key (with column picker), exclude a column, or exclude a file. Cleaning does not begin until the user confirms. |
| Acceptance criteria | Screen renders in under 5s for 10-file uploads. Every file's columns are listed with proposed type-routing. Merge proposal includes confidence score and rationale. User decision is logged. Pipeline blocks until user posts decision. |
| Edge cases | User picks a join key that produces a Cartesian explosion → shown a warning before proceeding. User excludes all files → upload aborted with confirmation. |

## F1c — Type-Aware Storage Routing

| Field | Detail |
| --- | --- |
| Feature ID | F1c |
| Priority | P0 — Phase 1 |
| User story | As an operator, I want numeric data stored relationally and textual data stored in a vector store, so each kind of question uses the right query path. |
| Description | After HITL #1, every column is routed to its declared type-bucket: numeric/structured columns go to Postgres (typed) plus a JSON column in the JSON bucket; textual columns are embedded with the active embedding model and stored in Supabase Vector (pgvector) while their original strings are retained in JSON. Ambiguous columns surfaced in HITL #1 honour the user's choice. The Analysis Agent picks Postgres SQL or Supabase Vector (pgvector) semantic search based on the question. |
| Acceptance criteria | Column routing decisions visible in the audit log. Numeric queries ('top 10 by revenue') execute against Postgres/PostgreSQL. Textual queries ('mentions of refund issues') execute against Supabase Vector (pgvector). Hybrid queries combine both. |
| Edge cases | All-numeric dataset → vector store unused, no error. All-textual dataset → SQL agent skipped. Column with mostly numbers but some free-text values → user chooses at HITL #1. |

## F2 — Two-Layer Storage and Format Unification

| Field | Detail |
| --- | --- |
| Feature ID | F2 |
| Priority | P0 — Phase 1 |
| User story | As a user, I want my original files kept exactly as I uploaded them, while the system works on a clean version internally, so I can always trust the source-of-truth. |
| Description | Every uploaded file is stored unmodified in Layer 1 (raw Supabase Storage bucket). The Ingestion Agent produces an JSON copy in Layer 2 (curated Supabase Storage bucket) for non-JSON inputs; JSON inputs are re-validated and copied. All cleaning happens against the JSON copy; the original is never altered. |
| Acceptance criteria | Raw file in S3 has the same SHA-256 hash as the upload. JSON copy round-trips correctly to Python stdlib. Both URIs are recorded against the dataset record in Postgres. |
| Edge cases | Same file uploaded twice → second upload is a new dataset, not a deduplication. Schema drift between two uploads of 'similar' data → handled in Phase 2 (Phase 1 treats them as independent datasets). |

## F3 — HITL Cleaning (Plan → Approve → Execute)

| Field | Detail |
| --- | --- |
| Feature ID | F3 |
| Priority | P0 — Phase 1 |
| User story | As a user, I want the system to tell me what cleaning it intends to do, let me approve or change each step, and only then act — never silently mutate my data. |
| Description | Cleaning proceeds in two distinct steps. (a) PLAN: the Cleaning Plan Agent inspects the profile and emits a numbered list of proposed actions: e.g., 'remove 47 exact-duplicate rows', 'impute median for column price (12 missing of 4,300)', 'parse order_date as ISO date'. Each step has rationale, confidence, and shows a before/after sample. (b) APPROVE: the user reviews the plan and can approve all, approve some, modify a step (e.g., switch median → mean, or 'leave as-is'), or reject the plan entirely. (c) EXECUTE: only approved steps run. The Cleaning Executor logs every action, rationale, confidence, and the user's decision. P1 cleaning operations include exact dedup, missing-value imputation (median/mean/mode/drop/leave), type coercion, and basic outlier flagging (no auto-fix). Phase 2 adds fuzzy dedup, KNN imputation, LLM imputation, and outlier auto-correction. |
| Acceptance criteria | Cleaning never executes without an explicit user decision. Plan generated in under 60s for 50MB files. ≥ 75% of plan steps approved without modification on the internal benchmark (P1 target). Audit log records the original plan, the user's modifications, and the executed actions distinctly. |
| Edge cases | User approves zero steps → pipeline proceeds with raw-cleaned-zero data, with a banner. User leaves the HITL screen and returns hours later → the plan is still pending, no auto-execute timeout in P1; in P2, an opt-in auto-approve-after-N-hours setting per tenant. |

## F4 — Intent Capture (HITL #3)

| Field | Detail |
| --- | --- |
| Feature ID | F4 |
| Priority | P0 — Phase 1 |
| User story | As a user, I want to tell the system what question I'm trying to answer, so the dashboard it builds is actually relevant — and the system should restate its understanding before going to work. |
| Description | After cleaning is committed, a modal prompts: 'What are you trying to learn from this data?' Free-text input plus suggestion chips drawn from the active domain prompt pack (e.g., for Retail: 'Margin by SKU', 'AOV by channel'). After submission, the Intent Agent returns a one-line restatement of how it interpreted the question; the user can confirm or refine. |
| Acceptance criteria | Intent captured, embedded, and persisted. ≥ 3 domain-relevant suggestion chips shown. Restatement displayed before dashboard generation. Captured intent observable in the dashboard generation prompt. |
| Edge cases | Intent in a non-English language → handled by the LLM. Intent that isn't answerable from the data → Dashboard Agent returns a clear 'this data does not appear to support that question' note. |

## F5 — Dashboard Generation

| Field | Detail |
| --- | --- |
| Feature ID | F5 |
| Priority | P0 — Phase 1 |
| User story | As a user, I want a small, focused dashboard that answers my stated question, with a short read-out telling me what to take away. |
| Description | Dashboard Agent produces a small dashboard for the stated intent: 2–3 KPI cards plus 2 charts drawn from a fixed Vega-Lite spec set (line, bar, table) in Phase 1. Phase 2 adds more chart types, drill-down, and follow-up Q&A. Insight Agent appends a short narrative read-out. |
| Acceptance criteria | Dashboard rendered within 90s of intent submission (Phase 1) / 60s (Phase 2). Charts are judged on-topic in ≥ 70% of internal review cases (P1) / 80% (P2). Narrative read-out is factually consistent with the chart data. |
| Edge cases | Empty dataset after cleaning → 'No data to visualise' state. Schema with only one usable column → falls back to a single distribution chart with explanation. |

## F6 — Audit Log and Lineage

| Field | Detail |
| --- | --- |
| Feature ID | F6 |
| Priority | P0 — Phase 1 |
| User story | As a user, I want to see exactly what was changed in my data and why, so I can trust — or override — the system. |
| Description | Every transformation is logged: agent name, action type, rows affected, rationale, confidence score, before/after row counts, timestamp. Viewable in the UI and downloadable as JSON or CSV. |
| Acceptance criteria | Audit log entry exists for every agent decision. Log downloadable in under 5 seconds. Log links the source raw file URI, the curated JSON URI, and every intermediate decision. |
| Edge cases | A failed pipeline still produces a partial audit log up to the failure point. |

## F7 — Advanced Cleaning Review UI

| Field | Detail |
| --- | --- |
| Feature ID | F7 |
| Priority | P1 — Phase 2 |
| User story | As a user, I want richer in-line review tooling for the more advanced Phase 2 cleaning agents (fuzzy dedup, KNN imputation, outlier auto-fix) — beyond the Phase 1 plan-and-approve flow. |
| Description | Builds on the Phase 1 HITL gate. Adds: per-row preview for fuzzy duplicates with similarity score, side-by-side imputation comparison (median vs KNN vs LLM), outlier visualisation (boxplot + Isolation Forest score), and bulk-action shortcuts. Phase 1 keeps the simple list-style HITL #2; Phase 2 layers this richer view on top for the new agent set. |
| Acceptance criteria | Every Phase 2 agent action surfaces in the richer review UI. Fuzzy match shows similarity %. Imputation comparison shows ≥ 2 strategies side by side. User overrides persist. |

## F8 — Project / Dataset Organisation

| Field | Detail |
| --- | --- |
| Feature ID | F8 |
| Priority | P1 — Phase 2 |
| User story | As a user, I want to organise datasets and dashboards into projects, so I can come back to last week's work without searching. |
| Description | Users can create named Projects. Each project contains datasets, pipeline runs, and dashboards. A Project view lists all of these with timestamps and status. |
| Acceptance criteria | Datasets can be moved between projects. Project view loads in under 1 second for projects with up to 50 datasets. |

## F9 — Iterative Q&A

| Field | Detail |
| --- | --- |
| Feature ID | F9 |
| Priority | P1 — Phase 2 |
| User story | As a user, I want to ask follow-up questions of the same dataset and get new charts without re-running the whole pipeline. |
| Description | Within a session, user can ask additional questions of the same cleaned dataset. Each question triggers Analysis Agent + Dashboard Agent + Insights Agent only (no re-cleaning). New chart appended to the dashboard. |
| Acceptance criteria | Follow-up question to chart in under 30 seconds. New chart shares the same Layer 2 dataset URI. |

## F10 — REST API for Core Operations

| Field | Detail |
| --- | --- |
| Feature ID | F10 |
| Priority | P1 — Phase 2 |
| User story | As an external developer, I want to use DataMind's pipeline programmatically. |
| Description | Versioned REST API (/api/v1) covering upload, ingest, HITL approve, intent, dashboard. JWT-authenticated. Documented with OpenAPI / Swagger. |
| Acceptance criteria | All Phase 1 pipeline operations are available via the API. OpenAPI spec is published. Rate limit of 100 req/min enforced. |

## F11 — Dual UI Surfaces (User-Facing + Admin-Facing)

| Field | Detail |
| --- | --- |
| Feature ID | F11 |
| Priority | P0 — Phase 1 |
| User story | As a user, I want a clean focused workspace; as an admin, I want a dedicated console for managing users, models, and audit — without distractions from the analyst flow. |
| Description | Two fully separated UI surfaces, both built on Next.js with shared design system but distinct route trees and navigation. The User UI lives at /app/* and contains: domain selection, upload, file validation, HITL cleaning review, intent capture, dashboards, audit view. The Admin UI lives at /admin/* and contains: user/role management, LLM provider config, domain pack viewer (P1; editor in P2), system health, audit-log viewer, billing & plans (P2). Access is gated by role: a user role cannot see /admin/* (404 from server, route hidden in client); an admin role can switch between the two via a workspace switcher. Both surfaces share authentication. |
| Acceptance criteria | Non-admin user attempting to GET /admin/* receives 403 from FastAPI middleware. Admin role can switch between User and Admin views without re-login. Both surfaces ship at MVP. UI separation passes a security review for path-based access leakage. |
| Edge cases | Admin who is also a power user wants both → switch is one click; the active surface is in the URL not in a session flag. Demoting an admin → existing tokens lose admin claim on next refresh (≤ 15 min). |

## F12 — Configurable LLM Provider

| Field | Detail |
| --- | --- |
| Feature ID | F12 |
| Priority | P0 — Phase 1 |
| User story | As an admin, I want to choose which LLM provider runs my agents — and switch later — without my engineers rewriting the product. As a user, I want the choice abstracted from me. |
| Description | All LLM calls flow through a LiteLLM-compatible provider abstraction. Phase 1 supports two providers, configurable per tenant: Google Gemini 3.5 Flash and OpenAI. Phase 2 adds Google Gemini Flash, Groq (Llama 3), and self-hosted Ollama. The admin sets a default provider+model for the tenant and can override per agent (e.g., cheaper model for the Profiling Agent, premium model for the Insights Agent). Per-pipeline override is available for advanced users. Provider API keys are stored in Supabase Vault. Cost and latency per call are recorded by provider and agent. |
| Acceptance criteria | Tenant admin can switch the default provider via Admin UI without redeploy. Switching takes effect within 5 min for new pipelines. Every agent successfully completes pipelines on both supported P1 providers in CI. Cost and latency dashboards show per-provider data. |
| Edge cases | Provider returns malformed JSON → abstraction retries up to 3 times then escalates. Provider rate-limits → P1 surfaces error to user; P2 falls back to secondary provider. |

## F13 — Monetization & Payment Gateway (P2)

| Field | Detail |
| --- | --- |
| Feature ID | F13 |
| Priority | P1 — Phase 2 |
| User story | As a user, I want to upgrade to a paid plan when I outgrow the free tier, with a clear pricing page and a frictionless checkout. |
| Description | Stripe-backed subscriptions and metered usage. Plan tiers in Phase 2: Free (X pipelines/month, basic features), Pro ($), Team ($$), Enterprise (sales-led). Metered overage charges on top of plan: per-pipeline beyond cap, per-LLM-token-block. Phase 1 architecturally accommodates billing (usage meters live in Postgres, Stripe keys in Secrets Manager) but does not activate paid plans. In-app upgrade flow, hosted Stripe Checkout, customer portal for cards/invoices, dunning emails for failed payments, downloadable invoices. |
| Acceptance criteria | Stripe webhook handler verified end-to-end. Plan changes propagate within 60s. Usage meter updates within 5 min of pipeline completion. Failed-payment dunning email sent within 24h of decline. PCI scope confined to Stripe (no card data in DataMind systems). |
| Edge cases | User cancels mid-cycle → access continues to end of cycle. Usage cap exceeded → user sees upgrade prompt, pipeline blocked (configurable; admins can set 'allow overage' as a tenant policy). Currency / region edge cases: Phase 2 launches USD only; multi-currency in v1.5. |

## F14 — Admin Console Features

| Field | Detail |
| --- | --- |
| Feature ID | F14 |
| Priority | P0 — Phase 1 (core); P1 — Phase 2 (full) |
| User story | As a tenant admin, I want a single console where I can manage users, control LLM costs, see system health, and audit what the agents and users have done. |
| Description | The Admin UI consolidates: (a) user & role management — invite, suspend, reset password, change role; (b) LLM provider configuration — pick provider, model, per-agent routing, view per-tenant usage by provider; (c) domain pack viewer (P1) and editor (P2) — view/edit domain vocabulary, KPI library, prompts; (d) system health — job queue depth, recent errors, p95 latency by agent; (e) audit log viewer — every HITL decision, every cleaning action, every admin action, filterable and exportable; (f) billing & plans (P2) — current plan, usage, invoices. |
| Acceptance criteria | All listed P1 sub-features ship in Phase 1. Admin actions are themselves audit-logged. Audit log filter+export completes in under 5s for ≤ 100k entries. Demoting/suspending a user invalidates active sessions within 15 min. |
| Edge cases | Admin demotes themselves → second admin required (P1 ships with a 'last admin' guard; only platform-superadmin can override). Audit log very large → exports paginated as JSON-lines. |

# 9. API and Integration Requirements

## API Design Principles

- REST + JSON. JWT Bearer authentication on every non-public endpoint.

- Async-first: long-running operations return a job_id immediately and expose status via /jobs/{id}.

- Versioned under /api/v1/. Phase 1 keeps the API internal; Phase 2 makes it the documented external interface.

- Idempotency keys supported on POST endpoints that create jobs.

- Rate limit: 100 req/min per user; 5 concurrent pipeline jobs per user (Phase 1); 10 concurrent in Phase 2.

## Core User-Facing Endpoints (Phase 1 internal, Phase 2 public)

| Method | Endpoint | Purpose | Phase |
| --- | --- | --- | --- |
| POST | /api/v1/auth/signup | Create account (email + password) | P1 |
| POST | /api/v1/auth/login | Issue JWT (carries role claim) | P1 |
| GET | /api/v1/me | Current user profile incl. active domain | P1 |
| PATCH | /api/v1/me/domain | Update active domain (Finance, Healthcare, Retail, Marketing, Operations, Other) | P1 |
| GET | /api/v1/domains | List available domain prompt packs | P1 |
| POST | /api/v1/datasets/upload-url | Return presigned S3 URL(s) + dataset_id (supports multi-file) | P1 |
| POST | /api/v1/datasets/{id}/ingest | Trigger format detection + multi-file profiling | P1 |
| GET | /api/v1/datasets/{id}/merge-plan | Inferred schema, type-routing, and merge plan (HITL #1) | P1 |
| POST | /api/v1/datasets/{id}/merge-plan/decision | User decision on merge + type-routing (approve / modify) | P1 |
| GET | /api/v1/datasets/{id}/cleaning-plan | Proposed cleaning steps with rationale + confidence (HITL #2) | P1 |
| POST | /api/v1/datasets/{id}/cleaning-plan/decision | Approve / modify / reject cleaning steps; triggers execution | P1 |
| GET | /api/v1/jobs/{job_id} | Poll job status (handles paused/awaiting-HITL state) | P1 |
| GET | /api/v1/jobs/{job_id}/audit | Download audit log (incl. HITL decisions) | P1 |
| POST | /api/v1/datasets/{id}/intent | Submit user intent text (HITL #3) | P1 |
| POST | /api/v1/dashboards/generate | Generate dashboard from intent + dataset | P1 |
| GET | /api/v1/dashboards/{id} | Retrieve generated dashboard spec + insight narrative | P1 |
| POST | /api/v1/dashboards/{id}/follow-up | Iterative Q&A on same dataset | P2 |
| GET / POST | /api/v1/projects[/...] | Project CRUD | P2 |
| POST | /api/v1/webhooks | Register webhook for pipeline events | P2 |

## Admin Endpoints (role=admin, /api/v1/admin/*)

All admin endpoints require role=admin in JWT and are double-checked server-side. Admin actions are themselves audit-logged.

| Method | Endpoint | Purpose | Phase |
| --- | --- | --- | --- |
| GET / POST | /api/v1/admin/users[/...] | List, invite, suspend, change role | P1 |
| GET / PUT | /api/v1/admin/llm-providers | Read / write tenant LLM provider config (default + per-agent overrides) | P1 |
| GET | /api/v1/admin/llm-providers/usage | Per-provider token / cost / latency rollup | P1 |
| GET | /api/v1/admin/domain-packs | List / view domain prompt packs (read-only in P1) | P1 |
| PUT | /api/v1/admin/domain-packs/{id} | Edit a domain pack | P2 |
| GET | /api/v1/admin/health | Job queue depth, error rates, p95 latency | P1 |
| GET | /api/v1/admin/audit | Search across HITL decisions, cleaning actions, admin actions | P1 |
| GET | /api/v1/admin/usage-meter | Tenant usage vs plan limits (P1: scaffold; P2: live) | P1 / P2 |

## Billing Endpoints (Stripe-backed, P2)

| Method | Endpoint | Purpose | Phase |
| --- | --- | --- | --- |
| POST | /api/v1/billing/checkout-session | Create Stripe Checkout session for plan upgrade | P2 |
| POST | /api/v1/billing/portal-session | Create Stripe customer portal link (cards, invoices, cancel) | P2 |
| GET | /api/v1/billing/subscription | Current plan, status, cycle, MTD usage | P2 |
| GET | /api/v1/billing/invoices | List downloadable PDF invoices | P2 |
| POST | /api/v1/billing/stripe-webhook | Stripe → DataMind event listener (signature-verified) | P2 |

## Data Contracts (Selected)

All requests and responses are validated against Pydantic models on the backend and TypeScript types on the frontend. Selected examples:

POST /api/v1/datasets/{id}/intent — request body:

| Field | Type | Description |
| --- | --- | --- |
| intent_text | string (max 1000 chars) | User's natural-language goal |
| language | string (ISO 639-1, optional) | Language hint; defaults to detected |
| preferred_chart_types | string[] (optional) | User-preferred chart types from a fixed enum |

POST /api/v1/datasets/{id}/intent — response:

| Field | Type | Description |
| --- | --- | --- |
| intent_id | uuid | Persisted intent record |
| analysis_spec | object | Structured spec: dimensions, measures, time ranges |
| suggested_chart_types | string[] | Chart types the agent expects to use |
| confidence | float (0–1) | Intent Agent's confidence in the parse |

## External Integrations

- LLM providers (configurable, see F11 / F12): Phase 1 — Google Gemini 3.5 Flash (default) + OpenAI; Phase 2 — Google Gemini Flash, Groq (Llama 3), self-hosted Ollama. All accessed via the LLM Provider Abstraction; pipelines should complete on any supported provider without prompt rewrites.

- Stripe (P2): Stripe Checkout + Customer Portal + webhook listener for subscription events. PCI scope confined to Stripe — DataMind never receives raw card data.

- Phase 2 data connectors: PostgreSQL and MySQL via SQLAlchemy. Snowflake and BigQuery deferred to v1.5 / Phase 3.

- Webhook events emitted (Phase 2): pipeline.complete, pipeline.failed, dashboard.ready, cleaning.review_required, billing.subscription_changed, billing.payment_failed.

## Rate Limits and Quotas

| Resource | Phase 1 Limit | Phase 2 Limit |
| --- | --- | --- |
| API requests / user / minute | 100 | 100 (Pro: 1000) |
| Concurrent pipelines / user | 5 | 10 (Team: 25) |
| File size per upload | 50 MB | 500 MB (Pro) |
| Datasets per user | 20 | Unlimited (Pro) |
| Storage per user | 5 GB | 50 GB (Pro) |

# 10. Data and Storage Design

## Unified Internal Format — JSON

All ingested data, regardless of source format, is normalised to JSON for internal processing. JSON was chosen because it is columnar (10–100× faster for analytical queries than row-oriented formats), self-describing (carries schema), well-compressed (Snappy by default reduces storage 60–80% versus raw CSV), supported natively by every tool in the planned stack (Python stdlib, PyArrow, PostgreSQL, Athena, Spark), and an open standard with no vendor lock-in. JSON inputs in Phase 1 skip the conversion step (they are validated and copied).

## Storage Layer Architecture — Four Layers

DataMind uses a four-layer storage architecture, with type-aware routing applied during ingestion. Layers 1 and 2 are Supabase Storage-based; Layers 3 and 4 are database-backed.

### Layer 1 — Raw Ingestion Store

| Property | Detail |
| --- | --- |
| Service | Supabase Storage (versioned bucket) |
| Path convention | supabase://datamind-archive/{user_id}/{dataset_id}/{timestamp}/{filename} |
| Access control | IAM role with per-user prefix isolation; backend service is the only writer |
| Encryption | Server-side AES-256 (Supabase AES-256 encryption in Phase 1; Supabase AES-256 managed encryption in Phase 2) |
| Retention | 90 days (Phase 1); configurable per workspace tier (Phase 2) |
| Mutability | Immutable by convention; backend never overwrites or deletes from this bucket during normal operation |
| Purpose | Source-of-truth; supports re-processing if cleaning logic changes |

### Layer 2 — Curated / Clean Columnar Store

| Property | Detail |
| --- | --- |
| Service | Supabase Storage (JSON bucket); queried via PostgreSQL in P1 and P2 |
| Path convention | supabase://datamind-json/{user_id}/{dataset_id}/v{version}/data.parquet |
| Access control | Same per-user IAM isolation as Layer 1 |
| Encryption | Server-side AES-256 (Supabase AES-256 encryption in P1; Supabase AES-256 managed encryption in P2) |
| Versioning | Each cleaning run produces a new versioned dataset; prior versions retained for 30 days |
| Querying | PostgreSQL (P1 and P2, in-process; scales with Supabase Storage) |
| Purpose | Single internal format; canonical source for downstream type-routing |

### Layer 3 — Numeric / Structured Store (Relational)

| Property | Detail |
| --- | --- |
| Service | Supabase Database (PostgreSQL) for persistent storage; PostgreSQL attached for fast analytical queries against JSON (P1) |
| Stored columns | Numeric (int, float), boolean, date/datetime, low-cardinality categorical (≤ 50 distinct values) |
| Schema | One table per dataset_id, columns typed natively; indexed on commonly-queried fields |
| Access path | SQL via the Analysis Agent for aggregate/numeric questions |
| Phase 2 | Athena replaces PostgreSQL for elastic scaling; Postgres remains for governed lookup tables |

### Layer 4 — Textual / Semantic Store (Vector)

| Property | Detail |
| --- | --- |
| Service | Supabase Vector (pgvector) extension on the same RDS instance (P1); evaluation of dedicated vector DB (Pinecone / Supabase Vector (pgvector)) in P2 |
| Stored columns | Free-text columns (avg length > 40 chars OR cardinality > 50% of rows): descriptions, comments, notes, reviews, transcripts |
| Embedding model | Configurable per tenant; default uses the active LLM provider's embedding endpoint (e.g., text-embedding-3-small for OpenAI, voyage-3-lite for Google Gemini 3.5 Flash) |
| Index | HNSW for cosine similarity (Supabase Vector (pgvector) default settings; tuned in P2) |
| Access path | Semantic search via the Analysis Agent for textual / similarity questions |
| Original retention | Original strings are retained in JSON (Layer 2) so the user can always read raw text alongside vector results |

## Data Type Classification — Routing Logic

During ingestion, every column is classified into one of three buckets. The classifier is a simple, deterministic rule set with sensible defaults; ambiguous columns are surfaced to the user at HITL #1 instead of being silently routed.

| Class | Rule (in order) | Routed to |
| --- | --- | --- |
| Numeric / structured | (a) detected dtype is int / float / bool / date / datetime; OR (b) string column where ≥ 95% of non-null values parse cleanly as one of those; OR (c) low-cardinality categorical (distinct ≤ 50 AND avg string length ≤ 40) | Layer 3 (Postgres) + Layer 2 (JSON column) |
| Textual / semantic | string column with avg length > 40 chars AND distinct values > 50% of row count (i.e., free-form text) | Layer 4 (Supabase Vector (pgvector) embeddings) + Layer 2 (JSON original) |
| Ambiguous | any column that does not cleanly satisfy the above (e.g., short strings with high cardinality — possibly IDs, possibly category labels) | Surfaced in HITL #1; user picks numeric or textual |

## Why Multiple Layers

- Reproducibility: cleaning logic improves over time. Layer 1 lets the team re-run the latest agents on yesterday's raw upload.

- Auditability: regulators and internal auditors can compare raw against curated to verify no value was lost or fabricated.

- Trust: the user's original file is never modified. If the system gets cleaning wrong, the source is still there.

- Right tool for the question: numeric aggregation belongs in SQL, not in vector cosine similarity. Free-text mining belongs in vectors, not in fragile LIKE queries. The four-layer architecture lets the Analysis Agent pick the right path automatically.

- Performance: each layer's storage is shaped for its access pattern.

## Metadata Store — PostgreSQL (Selected Tables)

users

| Field | Type | Notes |
| --- | --- | --- |
| user_id | UUID | Primary key |
| tenant_id | UUID | FK → tenants (multi-tenant scoping) |
| email | VARCHAR | Unique, indexed |
| password_hash | VARCHAR | Argon2 |
| role | ENUM | user, admin (P1); platform_superadmin (P2) |
| active_domain | ENUM | finance, healthcare, retail, marketing, operations, other |
| other_domain_descriptor | VARCHAR (nullable) | Free-text when active_domain = other |
| created_at | TIMESTAMP |  |

datasets

| Field | Type | Notes |
| --- | --- | --- |
| dataset_id | UUID | Primary key |
| user_id | UUID | FK → users |
| original_filenames | VARCHAR[] | Multi-file uploads store an array |
| detected_format | ENUM | csv, xlsx, json, parquet (P1); xml, pdf (P2) |
| file_count | INT | Number of files in the upload set |
| merge_strategy | ENUM | single, union, join, separate |
| merge_key_column | VARCHAR (nullable) | If merge_strategy = join |
| domain_at_creation | ENUM | Domain active when dataset was created |
| raw_s3_uris | VARCHAR[] | Layer 1 paths (one per file) |
| curated_s3_uri | VARCHAR | Layer 2 path of latest version |
| row_count_raw | BIGINT |  |
| row_count_clean | BIGINT |  |
| status | ENUM | uploaded, profiling, awaiting_hitl_merge, cleaning_plan, awaiting_hitl_cleaning, executing, ready, error |
| created_at / updated_at | TIMESTAMP |  |

hitl_decisions

| Field | Type | Notes |
| --- | --- | --- |
| decision_id | UUID | Primary key |
| dataset_id | UUID | FK → datasets |
| user_id | UUID | Who decided |
| checkpoint | ENUM | schema_merge, cleaning_plan, intent, dashboard_accept |
| proposal_json | JSONB | Full agent proposal at decision time |
| decision_json | JSONB | Full user decision (approvals, modifications, rejections) |
| latency_seconds | INT | Time from proposal to decision (HITL cycle time metric) |
| created_at | TIMESTAMP |  |

llm_provider_config

| Field | Type | Notes |
| --- | --- | --- |
| config_id | UUID | Primary key |
| tenant_id | UUID | FK → tenants |
| default_provider | ENUM | anthropic, openai (P1); + gemini, azure_openai, bedrock, ollama (P2) |
| default_model | VARCHAR | Provider-specific model identifier |
| per_agent_overrides | JSONB | Map: agent_name → {provider, model} |
| secrets_arn | VARCHAR | Supabase Vault ARN for this tenant's API keys |
| updated_at | TIMESTAMP |  |
| updated_by_user_id | UUID | FK → users |

usage_meter (P2 — billing)

| Field | Type | Notes |
| --- | --- | --- |
| meter_id | UUID | Primary key |
| tenant_id | UUID | FK → tenants |
| billing_period_start | DATE | Monthly cycle anchor |
| pipelines_run | INT | Counter incremented on pipeline completion |
| llm_tokens_used | BIGINT | Sum across all providers/agents |
| storage_gb_month | DECIMAL | Curated + raw usage averaged |
| stripe_subscription_id | VARCHAR | FK to Stripe |

pipeline_runs

| Field | Type | Notes |
| --- | --- | --- |
| run_id | UUID | Primary key |
| dataset_id | UUID | FK → datasets |
| status | ENUM | queued, running, paused_for_hitl, complete, failed |
| started_at | TIMESTAMP |  |
| completed_at | TIMESTAMP |  |
| error_summary | TEXT | If failed |
| audit_log_uri | VARCHAR | Supabase Storage path to full audit log JSON |
| llm_provider_used | VARCHAR | Provider snapshot (for cost attribution) |
| total_llm_tokens | BIGINT |  |
| total_llm_cost_usd | DECIMAL |  |

## Data Privacy

- User data is never used to train any third-party model. Each configured LLM provider is set up under its enterprise / no-training-by-default terms (Google Gemini 3.5 Flash workspace-level retention controls; OpenAI org-level data-sharing opt-out; equivalent settings for Phase 2 providers).

- PII detection (Phase 2): emails, phone numbers, common ID patterns are detected before any column data is sent to any LLM. Detected PII columns are excluded from prompts unless the user opts in.

- Phase 1 mitigation: the Ingestion and Cleaning Plan Agents send only schema metadata and up to 5 anonymised sample rows to the LLM — never full columns. A user-facing checkbox at upload allows the user to mark a dataset as 'contains PII; do not send sample rows to LLM'; in that mode the agent operates on column statistics only.

- All LLM prompt templates are version-controlled in Git and surfaced in the audit log along with the provider and model used.

- Embeddings stored in Supabase Vector (pgvector) are partitioned by tenant_id and never cross tenant boundaries during similarity search.

## Logging and Tracing

Three distinct log streams:

- Application logs: structured JSON, one entry per request, per agent step. Includes request_id, user_id, tenant_id, dataset_id, agent_name, llm_provider, latency, outcome.

- Audit logs: business-facing record of what was changed in user data and what HITL decisions were made; persisted to S3 alongside the dataset.

- LLM call logs: prompt, response, provider, model, tokens, cost, latency. Aggregated for cost analysis. PII-scrubbed before storage.

# 11. Non-Functional Requirements

## Performance

| Metric | Phase 1 Target | Phase 2 Target |
| --- | --- | --- |
| API p95 latency (sync endpoints) | < 500 ms | < 300 ms |
| Cleaning pipeline (50 MB CSV, single file) | < 5 minutes (excluding HITL wait time) | < 3 minutes |
| Cleaning pipeline (250 MB total, multi-file) | Best-effort (target < 10 min compute) | < 6 minutes compute |
| HITL pause overhead | < 2 s to surface decision UI; resume within 5 s of decision | < 1 s / < 3 s |
| Schema & merge plan generation | < 30 s for 10 files | < 15 s |
| Cleaning plan generation | < 60 s for 50 MB file | < 30 s |
| Dashboard generation latency | < 90 s | < 60 s |
| Time to first byte (frontend) | < 1.5 s | < 1 s |

## Scalability

| Metric | Phase 1 Target | Phase 2 Target |
| --- | --- | --- |
| Concurrent users | 50 | 1,000+ |
| Concurrent pipeline jobs | 20 | 1,000+ |
| Concurrent paused (HITL) pipelines | Unbounded (state stored in Postgres, not in-process) | Unbounded |
| Max files per upload | 10 | 50 |
| Max file size per upload (single file) | 50 MB | 500 MB |
| Max upload total size | 250 MB | 5 GB |
| Curated storage per user | 5 GB | 1 TB+ (Pro) |
| Auto-scaling | Manual scaling on a single ECS service | Auto-scaling FastAPI BackgroundTasks workers driven by SQS queue depth |

## Reliability

- Phase 1 SLA: best-effort (internal use only). Pipeline retry: 3 attempts with exponential backoff (2s, 8s, 32s). HITL-paused pipelines persist their full state to Postgres + S3 so a worker crash does not lose user decisions.

- Phase 2 SLA: 99.5% monthly uptime for the API and frontend (no formal credit). 99.9% targeted post-launch.

- Dead-letter queue for failed jobs (Phase 2). Phase 1 failures surface in the UI and are retryable manually.

- RDS: single-AZ in P1, Multi-AZ in P2. Automated daily backups; 7-day retention in P1, 30-day in P2.

- LLM provider failover (P2): if the primary provider returns an error or rate-limits beyond a threshold, the abstraction falls back to a configured secondary provider for the affected agent. P1 surfaces the error to the user.

- HITL state durability: the merge plan, cleaning plan, and intent restatement are persisted to Postgres before the worker pauses. Resuming after a crash replays from the persisted plan, not from re-running upstream agents.

## Security

- Authentication: JWT (HS256, 1-hour expiry, refresh tokens). Argon2 password hashing. MFA optional in Phase 2.

- Authorisation (RBAC): two roles in P1 (user, admin), enforced server-side via FastAPI middleware on every endpoint. The role is a JWT claim; demotion invalidates active tokens within 15 minutes (refresh-token rotation).

- UI separation: /admin/* routes are blocked at the API gateway for non-admin tokens (HTTP 403). The frontend additionally hides admin nav items from non-admin sessions, but the server is the source of truth.

- Per-user prefix isolation in S3. Database row-level checks in every API handler. Tenant_id scoping on every query.

- Encryption at rest: AES-256 (AES-256 at rest (Supabase managed, P1+P2)).

- Encryption in transit: TLS 1.3 minimum on every endpoint.

- Secrets management: Supabase Vault for every LLM provider's API key (per-tenant), database credentials, Stripe API keys. No secrets in environment files committed to Git.

- Input sanitisation: all user-supplied strings (intent text, filenames, domain descriptors) are length-bounded and stripped of control characters before reaching any prompt or query.

- Stripe webhook verification (P2): signature header verified on every inbound webhook before any state change.

- Dependency hygiene: weekly automated dependency audit (npm audit, pip-audit). Critical CVEs patched within 7 days.

## Cost Constraints

| Cost Driver | Phase 1 Budget | Phase 2 Budget |
| --- | --- | --- |
| LLM cost per pipeline run (avg) | ≤ $0.30 | ≤ $0.15 |
| LLM cost per pipeline run (cheapest provider) | Track separately to validate provider portability | Same |
| Infrastructure / GB processed | ≤ $0.012 | ≤ $0.008 |
| Total monthly infra (internal use) | ≤ $500 | ≤ $2,000 (closed beta) |
| LLM token budget per pipeline (hard cap) | 150K input + 25K output | 100K input + 20K output |

The LLM cost figures are provider-blended estimates. Phase 1 supports two providers; cost dashboards show per-provider attribution to validate that the abstraction does not lock the team into a single vendor's pricing curve. Phase 2 introduces prompt caching where the provider supports it, the primary lever for reducing per-pipeline cost.

## Maintainability

- Type-checked across the stack: TypeScript on the frontend, mypy on the backend (Python 3.11+, strict mode for new code).

- Linting and formatting: ruff and black for Python; eslint and prettier for the frontend.

- Test coverage targets: > 70% for the agent layer in Phase 1 (rising to > 85% in Phase 2).

- API backward compatibility: 12-month deprecation notice for any breaking change once Phase 2 ships the public API.

- Provider abstraction discipline: every agent must pass its CI suite against ALL configured providers, not just the default. A failure on one provider blocks merge.

# 12. AI Safety and Governance

## Guiding Principles

- Human-in-the-loop is the default for any non-trivial change to user data. In Phase 1, cleaning never executes without explicit approval at HITL #2; the merge plan is confirmed at HITL #1; intent is restated at HITL #3. The agent proposes; the user disposes.

- Transparency: every agent action carries a plain-English rationale and a numerical confidence score. The user can always see what the system did and why — and which LLM provider produced what.

- Reversibility: users can roll back to any prior curated dataset version within the retention window. Layer 1 raw is never altered.

- Provider-agnostic safety: guardrails (schema enforcement, SQL validation, prompt-injection framing, cost ceilings) are implemented at the abstraction layer, not the provider, so safety properties hold regardless of which LLM is configured.

- Least privilege: each agent operates on a single dataset; no cross-dataset access. Each LLM provider account is set up under its no-training-by-default terms.

## Confidence Score Framework

Every cleaning proposal carries a confidence score between 0.0 and 1.0, derived from statistical signal strength, LLM self-evaluation (where the LLM is involved), and historical accuracy on similar data types. The score governs how the proposal is presented at the HITL gate.

| Score Range | Interpretation | Presentation at HITL #2 (Phase 1) | Presentation (Phase 2) |
| --- | --- | --- | --- |
| 0.90 – 1.00 | High confidence | Pre-checked for approval; user can uncheck | Pre-checked; one-click revert post-execution |
| 0.70 – 0.89 | Medium confidence | Pre-checked; flagged in yellow | Pre-checked; comparison view available |
| 0.50 – 0.69 | Low confidence | Unchecked by default; flagged in orange | Unchecked; mandatory user decision |
| 0.00 – 0.49 | Very low confidence | Unchecked; flagged in red with prominent warning; user must explicitly decide | Unchecked; blocking modal before approval is allowed |

## Bias Mitigation

- Imputation strategies are statistical-first (median, mode) rather than LLM-generated wherever the column type allows. LLM-assisted imputation (Phase 2) is explicitly flagged in the audit log and uses lower confidence ceilings.

- The Insight Agent's narrative is required to cite specific chart values and is constrained to factual statements about what the data shows, not normative claims about why.

- Internal benchmark datasets (the 'golden set') will explicitly include datasets with known fairness-relevant attributes (geography, gender-coded names, etc.) so cleaning behaviour on them can be evaluated.

## Hallucination Handling

- Schema-bound output: every LLM call that produces structured output is validated against a Pydantic schema. Outputs that do not validate are retried up to 3 times, then escalated as a pipeline failure.

- Grounded narrative: the Insight Agent receives the actual chart data as part of its prompt. Numerical claims in the narrative are programmatically checked against the source data.

- SQL validation: SQL generated by the Dashboard Agent is parsed (sqlglot) before execution. Anything other than a SELECT against the expected curated table is rejected.

- Sample-only context: agents see column statistics and at most 5 anonymised sample rows in their prompts, never the entire dataset. Shrinks the surface for confabulation.

## Moderation Policies

- User-supplied intent text is length-bounded (1000 chars). Free-text inputs are not echoed back into prompts unmodified — they are framed as user content inside delimited blocks.

- The system refuses to generate dashboards on data that appears to be primarily personal communications or chat logs (a Phase 2 heuristic) without explicit user confirmation.

## Compliance

- GDPR (Phase 2): right to access (data export), right to erasure (delete user + cascade), data residency on request (us-east-1 default; eu-west-1 in v1.5).

- SOC 2 readiness: structured logging, audit trail, and access controls are designed to support a SOC 2 Type II audit in Year 2; not in scope for Phase 2 ship.

- LLM provider compliance: each configured provider's data-retention policy is documented and surfaced in the admin UI. Google Gemini 3.5 Flash and OpenAI are configured with Zero Data Retention / no-training endpoints where contractually available. The active provider's retention posture is reflected in the user-facing privacy policy.

## Audit Logging

- Every cleaning action is logged with: agent name, action type, rows affected, before/after sample, rationale, confidence, timestamp, prompt template version (for LLM-driven actions).

- Logs are stored alongside the dataset in S3 and indexed in Postgres for fast retrieval.

- Logs are immutable from the application layer (the API has no delete endpoint for audit entries). Phase 2 evaluates moving to a WORM (Write Once Read Many) Supabase Storage bucket for stronger compliance posture.

# 13. Monitoring and Observability

## Telemetry Stack

| Telemetry | Phase 1 | Phase 2 |
| --- | --- | --- |
| Logs | Structured JSON via structlog → Prometheus/Grafana Logs | Same; with Prometheus/Grafana Insights queries productionised |
| Metrics | Custom Prometheus-format metrics → Prometheus/Grafana Embedded Metric Format | Same; Grafana dashboards added |
| Traces | Not in scope for Phase 1 | OpenTelemetry SDK across FastAPI services + agent steps; Grafana Tempo exporter |
| Alerts | Prometheus/Grafana alerts → email | PagerDuty integration |

## Key Service Metrics

- pipeline_duration_seconds (histogram, by stage; HITL wait time excluded by default but tracked separately)

- hitl_decision_latency_seconds (histogram, by checkpoint #1/#2/#3/#4) — measures user response time at each gate

- hitl_approval_rate (gauge, by checkpoint, by domain) — % of proposals approved without modification

- agent_confidence (gauge, by agent type, by domain)

- cleaning_rows_changed_total (counter, by action type, by HITL outcome)

- job_failure_rate (rate, by failure reason, by LLM provider)

- api_request_duration_seconds (histogram, by route, by role)

- llm_tokens_used (counter, by agent, by provider, by model)

- llm_cost_usd (counter, by agent, by provider, by model) — primary cost-monitoring metric, supports per-provider attribution

- llm_provider_error_rate (rate, by provider) — informs failover decisions in P2

- billing_meter_lag_seconds (histogram, P2) — time between pipeline completion and meter update

- type_routing_distribution (counter, by class: numeric/textual/ambiguous)

## Agent-Level Observability

Every agent step emits a structured event containing: agent name, dataset_id, run_id, llm_provider, llm_model, input URI, output URI, execution time, tool calls made, tokens consumed, confidence score, HITL gate paused/resumed, and exception (if any). This makes it possible to drill down from a pipeline failure to the exact agent step, provider, and tool call that caused it — the most common debugging need for an agentic, multi-provider system.

## AI-Specific Monitoring

- Prompt + response logging: every LLM call's prompt template id, prompt hash, response, provider, model, tokens, and latency stored in a dedicated table (PII-scrubbed).

- Eval metrics tracked over time: cleaning plan acceptance on the golden dataset (run nightly, per provider), intent–chart relevance score (run weekly with manual labelling), domain agent helpful rate (in-product feedback).

- Drift detection (Phase 2): compare column-distribution profiles across uploads of the 'same' dataset; alert on schema drift.

- Cost dashboards: weekly LLM spend per pipeline type, per agent, per provider, per tenant. Surfaces budget violations and provider-pricing-curve changes before they compound.

- HITL fatigue indicators: users who approve plans in < 3 seconds repeatedly are flagged for product follow-up — they may be rubber-stamping rather than reviewing.

## Alerting

| Condition | Severity | Phase |
| --- | --- | --- |
| Job failure rate > 5% over 15 min | Page | P1 |
| API p95 latency > 2s for 5 min | Page | P1 |
| S3 write failure | Page | P1 |
| LLM error rate > 10% over 15 min (any provider) | Page | P1 |
| HITL pause queue depth > 100 (stuck pipelines) | Page | P1 |
| Daily LLM spend > 130% of 7-day average | Email | P1 |
| Stripe webhook failure (P2) | Page | P2 |
| Billing meter lag > 30 min (P2) | Page | P2 |
| Confidence score average < 0.6 over 24h | Email | P2 |
| Schema drift on a recurring dataset | Email | P2 |

## Internal Business Dashboard

A small internal-only dashboard tracks the metrics that matter for product decisions:

- Daily active users, pipeline runs, data volume processed — by domain.

- HITL acceptance rate by checkpoint — surfaces if users are over-modifying or rubber-stamping.

- Per-provider cost and quality comparison — informs default-provider decisions.

- Dashboard generation success and failure rates by intent category and domain.

- LLM token cost per pipeline run, by agent and provider.

- New-user activation funnel: signup → domain pick → upload → HITL #1 → HITL #2 → intent → dashboard.

- Trial → paid conversion (P2).

# 14. Testing Strategy

The test pyramid is weighted toward agent evaluation. A traditional web app could rely heavily on unit and integration tests; an agentic system needs an additional layer — empirical evaluation against curated benchmark datasets — because the most important question is not 'does the code work' but 'does the agent make the right decision', across every domain and every configured LLM provider.

## Test Layers

| Layer | Scope | Tools | Phase 1 Coverage | Phase 2 Coverage |
| --- | --- | --- | --- | --- |
| Unit | Agent functions, transform logic, API handlers, type-routing classifier | pytest, pytest-asyncio, vitest | ≥ 70% lines on agent layer | ≥ 85% |
| Integration | Agent ↔ agent, S3 read/write, PostgreSQL queries, Supabase Vector (pgvector) ops | pytest + LocalStack | Happy paths + key error paths | Full |
| E2E (single-file) | Upload → HITL #1 → HITL #2 → dashboard for each format | Playwright (frontend), pytest (backend) | CSV + JSON happy paths | All formats × happy + key error paths |
| E2E (multi-file) | 2-file and 5-file uploads with union and join merge plans | Playwright + pytest | Union (CSV) + Join (CSV with shared key) | Full × all formats |
| E2E (HITL flow) | User approves / modifies / rejects at each gate | Playwright | Approve-all + modify-step paths per gate | All decision branches per gate |
| RBAC | Non-admin user attempts admin endpoints → 403; admin role can switch UIs; demoted user loses access within 15 min | pytest | Full Phase 1 endpoint matrix | Same + audit-log tamper resistance |
| LLM Portability | Each agent runs end-to-end against every configured provider; outputs validated against schemas | Custom harness in CI | Google Gemini 3.5 Flash + OpenAI | + Gemini, Azure, Bedrock, Ollama |
| Agent Evaluation | Cleaning plan acceptance against labelled golden datasets | Custom eval harness | 10-dataset golden set, ≥ 75% acceptance per provider | 20+ dataset golden set, ≥ 85% |
| Domain Regression | Per-domain prompt-pack outputs match expected vocabulary, KPI suggestions, validation flags | Custom harness with per-domain fixtures | 4 domains × 5 fixtures = 20 cases | 7 domains × 10 fixtures |
| Intent / Dashboard Eval | Intent–chart relevance on a labelled benchmark, broken down by domain | Custom harness; manual labelling | 20-intent benchmark, ≥ 70% relevance | 50-intent benchmark, ≥ 80% relevance |
| Load | Pipeline throughput under concurrency; HITL pause-state durability | k6 + chaos toolkit | Best-effort | 1,000 concurrent pipelines + 100 paused |
| Security | Auth, RBAC, isolation, input sanitisation, dependency audit, Stripe webhook verification (P2) | Bandit (Python), npm audit, manual review | OWASP Top-10 spot check | OWASP Top-10 covered + external review |

## The Golden Dataset

The cornerstone of agent quality. A curated set of labelled datasets — small (10 datasets in Phase 1, 20+ in Phase 2) but realistic — with known data-quality issues, expected merge plans (for multi-file fixtures), and human-labelled correct cleaning outcomes.

- Each golden dataset has: input file(s), expected file-set classification (single / union / join), expected merge key (if join), expected number of duplicates, expected null counts, expected type corrections, expected type-routing per column, expected outliers (Phase 2).

- The cleaning pipeline is run against the set nightly, against every configured provider. Plan-acceptance rate (vs the labelled answer) is computed per provider; drops below threshold gate releases.

- Phase 1 starts with 10 datasets covering: a clean Stripe export (single, Finance), a messy Salesforce export (single, Other), a survey CSV (single, Healthcare), a finance Excel with merged headers (single, Finance), an IoT JSON dump (single, Operations), a Shopify export pair to be unioned (multi, Retail), a Stripe + Shopify pair to be joined on customer_id (multi, Retail), a multi-sheet Excel (single), a JSON export (single, Marketing), and a CSV with all-null columns (single, edge case).

## LLM Regression Testing

Whenever the LLM model version, prompt template, agent tool schema, or default provider changes, a regression suite must pass before deploy: the intent-and-dashboard benchmark must produce outputs that match labelled expectations on chart type, dimension, and measure ≥ 80% of the time, on every supported provider.

## Quality Gates Before Each Release

- All unit and integration tests pass.

- E2E happy path passes for every format the build claims to support — single-file AND multi-file fixtures.

- HITL E2E suite passes — every gate, every decision branch.

- RBAC suite passes — non-admin tokens cannot reach admin endpoints.

- LLM portability suite passes on every configured provider.

- Domain regression suite passes for every shipped domain pack.

- Cleaning plan acceptance on the golden dataset ≥ the phase target on every provider.

- No critical or high CVEs in dependency audit.

- Manual smoke test by a non-engineer on a fresh test account, exercising both User and Admin UIs.

# 15. Deployment and DevOps

## Infrastructure as Code

- All infrastructure defined in Terraform. State stored in Supabase Storage with PostgreSQL lock.

- No manual console changes permitted in staging or production. Dev environment can be created locally with Docker Compose + LocalStack.

## CI/CD Pipeline

GitHub Actions handles every step. The pipeline is intentionally short and fast — it should not be the bottleneck on a small team.

| Trigger | Steps | Duration Target |
| --- | --- | --- |
| PR opened | Lint (ruff, eslint) → type-check (mypy, tsc) → unit tests → build Docker image | < 5 min |
| PR merged to main | Re-run unit + integration tests → deploy to staging → run E2E happy path | < 10 min |
| Manual promote to prod | Re-tag staging image → blue/green deploy on ECS → 10-min health-check window with auto-rollback on > 1% error spike | < 15 min |
| Nightly | Run full agent evaluation suite against staging; post results to internal dashboard | Background |

## Environments

| Environment | Purpose | Phase 1 Scale | Phase 2 Scale | Data Isolation |
| --- | --- | --- | --- | --- |
| Dev (local) | Developer machines | Docker Compose + LocalStack | Docker Compose + LocalStack | Synthetic data only |
| Staging | Integration + E2E + agent evaluation | Single ECS service, single RDS | 25% of prod capacity | Anonymised production-shape data |
| Production | Live traffic | Single ECS, single-AZ RDS | Auto-scaling Docker (containerised), Multi-AZ RDS | Per-user prefix isolation; full encryption |

## Container Strategy

- Each service (API gateway, agent worker, frontend) is a separate Docker container.

- Base images: python:3.11-slim for backend; node:20-alpine for Next.js.

- Images pushed to GitHub Container Registry (GHCR). Phase 1 deploys via Docker Compose (single container per service); Phase 2 introduces auto-scaling workers driven by  queue depth for agent jobs.

## Rollback Strategy

- Blue/Green deployment: new revision deployed alongside old; traffic shifted only after health checks pass.

- Auto-rollback if error rate exceeds 1% in the first 10 minutes post-deploy.

- Database migrations are applied in a separate, gated step. Forward-compatible (non-breaking) migrations only; destructive migrations require an explicit two-step ship.

- Phase 1 ships behind feature flags (LaunchDarkly or Unleash) so individual cleaning agents or chart types can be disabled without a full deploy.

## Feature Flags

Phase 1 introduces feature flags for: each cleaning agent, each chart type in the Dashboard Agent, the Insights Agent narrative, the active LLM provider per agent, each domain prompt pack, and Stripe billing activation (P2). A flag flip should never require a deploy.

## Secrets and Configuration

All secrets live in Supabase Vault and are retrieved at runtime by the FastAPI service via IAM role. Nothing sensitive lives in env files or the repository.

| Secret | Purpose | Phase |
| --- | --- | --- |
| LLM_PROVIDER_KEYS (per tenant, per provider) | API keys for Google Gemini 3.5 Flash, OpenAI in P1; +Gemini, Azure, Bedrock in P2 | P1 / P2 |
| DATABASE_URL | Postgres connection string | P1 |
| JWT_SIGNING_KEY | JWT HS256 secret; rotated quarterly | P1 |
| S3_BUCKET_NAMES | Raw + JSON bucket identifiers per env | P1 |
| STRIPE_SECRET_KEY | Server-side Stripe API key | P2 |
| STRIPE_WEBHOOK_SECRET | Verifies inbound webhook signatures | P2 |
| EMBEDDING_MODEL_CONFIG | Per-tenant embedding model identifier (default per LLM provider) | P1 |

Per-tenant LLM provider keys are stored under tenant-scoped Secrets Manager paths (e.g., /datamind/{env}/tenants/{tenant_id}/llm-keys) so a key rotation for one tenant does not affect others.

# 16. UX and UI Requirements

## Design Principles

- Progressive disclosure: show the user only what they need at the current step. The full pipeline complexity is available on demand (in the audit log) but never imposed.

- Confidence transparency: every agent action shows a confidence indicator. Confidence is communicated in plain language ('high', 'medium', 'low'), with the numeric score available on hover.

- HITL is a first-class affordance, not a popup: the cleaning plan and merge validation screens are full pages with a clear visual treatment, not afterthought modals.

- Domain-aware copy: every screen uses vocabulary from the active domain pack so the product feels like it 'speaks the user's language'.

- Fail loudly, fail clearly: a failed pipeline shows a specific, actionable error state with retry and 'contact support' options. Generic 'something went wrong' messages are explicitly disallowed.

- Don't punish exploration: nothing the user does should destroy data. Layer 1 raw is always available; cleaning runs are versioned.

## Two UI Surfaces — User-Facing and Admin-Facing

DataMind ships two distinct authenticated UI surfaces: a User UI for end users (analysts, founders, operators) and an Admin UI for tenant operators. Both are built on the same Next.js application with a shared design system (shadcn/ui on Tailwind CSS, Inter typeface, single-accent palette), but live under different route trees (/app/* and /admin/*). Access is enforced server-side by RBAC; the frontend never trusts itself. An admin can switch between the two surfaces via a workspace switcher in the top-right, with a clear visual treatment difference (cool blue for user; warm orange-tinted accent for admin) so the active surface is unambiguous.

## User UI — Key Screens

### U1. Sign-up / Sign-in

- Email + password. Phase 2 adds passwordless email magic-link as a fast path.

- On first signup, the user is routed to the Domain Selection screen (U2) before anything else.

### U2. Domain Selection (first-run; editable later)

- Six tappable cards: Finance, Healthcare, Retail/eCommerce, Marketing, Operations, Other (with a free-text descriptor field).

- Each card shows two example KPIs from the matching prompt pack so users can recognise their domain.

- 'Skip and pick later' is allowed but downstream prompts will be generic until set; selection is editable from the user-profile menu.

### U3. Upload Screen (single or multi-file)

- Full-width drag-and-drop zone; click-to-browse fallback. Accepts CSV, XLSX, JSON, JSON.

- Multi-file upload: drop up to 10 files of the same format at once. Format-mismatch is rejected at upload time with a clear error.

- Per-file format badge and progress ring. 'Continue' CTA disabled until all files have completed upload.

### U4. Schema & Merge Validation (HITL #1)

- For each uploaded file: column list with inferred dtype + proposed type-routing badge ('numeric → RDB' or 'textual → vector') and a sample-rows preview.

- Combine plan card: 'Files appear identical in shape — combine by stacking rows (UNION)' or 'Files have different columns — combine by joining on order_id (JOIN)' or 'Files do not share columns — keep separate'. Each option editable.

- Per-column actions: change type-routing, exclude, rename. Per-file actions: exclude, change merge role.

- 'Confirm and continue' is the only forward action; nothing executes upstream until the user posts a decision.

### U5. HITL Cleaning Plan Review (HITL #2)

- Numbered list of proposed cleaning steps, grouped by category (duplicates, missing values, type coercion, outliers-flagged-only in P1).

- Each step shows: action ('impute median for price'), rationale ('12 missing values, 4,300 total rows, distribution roughly normal'), confidence badge (high/medium/low + numeric on hover), expandable before/after sample table.

- Per-step controls: Approve, Modify (opens a small picker — switch median → mean / mode / drop / leave), Reject.

- Bulk: Approve All, Reject All. A persistent banner shows 'X of Y steps approved' and 'Apply Cleaning' is enabled when at least one step has a decision (an empty plan is valid).

- 'Modify' decisions, 'Reject' decisions, and free-text reasons are captured into the audit log alongside the original proposal.

### U6. Intent Capture (HITL #3)

- Full-screen modal after cleaning is committed.

- Prominent text input with placeholder pulled from the active domain pack (e.g., for Finance: 'e.g., Which months had the largest revenue dip in 2025?').

- Three domain-tuned suggestion chips below.

- After submission, the Intent Agent restates the question in one line: 'Show monthly revenue with the lowest months highlighted, year-over-year' — user confirms or refines.

### U7. Dashboard View

- Top: KPI card row (2–3 cards in P1, up to 6 in P2).

- Centre: 2 charts in a responsive grid (P1); up to 4 in P2.

- Right rail: domain-flavoured AI insight narrative (collapsible). The user's stated intent shows above the dashboard so they can verify it was understood.

- Bottom: data quality scorecard summarising what was cleaned and approved at HITL #2.

- Phase 2: 'Ask a follow-up question' input at the bottom; new charts append. Export to PDF and PNG (P2).

### U8. Audit Log View

- Reverse-chronological list of agent actions and HITL decisions with rationale, confidence, and rows affected.

- Filterable by agent, action type, confidence tier, decision (approved/modified/rejected).

- Downloadable as JSON or CSV.

### U9. Pricing & Checkout (P2)

- Pricing page accessible from the user menu and from upgrade-prompts on plan-limit hits. Tier comparison table (Free, Pro, Team, Enterprise).

- 'Upgrade' button opens Stripe Checkout (hosted by Stripe); on success, the user returns to a confirmation page and the plan badge in the header updates within 30s of the webhook.

- Self-service plan management via the Stripe-hosted billing portal, linked from the user menu.

## Admin UI — Key Screens (role=admin)

### A1. Admin Home (System Health)

- At-a-glance: active users, pipelines in flight, jobs awaiting HITL, recent error rate, p95 cleaning latency.

- Recent activity feed: recent admin actions and recent system events (provider failovers, queue depth alerts).

### A2. User & Role Management

- Searchable user table with role, last-active, datasets-owned, MTD usage.

- Per-user actions: invite, suspend, reset password, change role (user / admin), delete (with cascade confirmation).

- Last-admin guard: a confirmation dialog blocks the only remaining admin from being demoted/deleted from the UI alone.

### A3. LLM Provider Configuration

- Default provider + model picker (P1: Google Gemini 3.5 Flash, OpenAI). Per-agent override matrix (Profiling, Cleaning Plan, Intent, Dashboard, Insights). Saving applies to the next pipeline (no redeploy).

- Provider key entry / rotation (writes to Supabase Vault via backend; the UI never displays the key after entry).

- Per-provider usage panel: tokens, cost, latency, error rate over the last 30 days.

### A4. Domain Prompt Pack Viewer (P1) / Editor (P2)

- Browse the five P1 packs (Finance, Healthcare, Retail/eCommerce, Marketing, Operations / Other). Each pack shows: vocabulary terms, KPI library, sample-question chips, validation hints, chart preferences.

- Phase 2: in-place editing of any pack, with versioning and a 'preview on a sample dataset' button. Pack changes go through a 4-eye approval workflow.

### A5. Audit Log Viewer (Admin scope)

- Cross-tenant audit search: filter by user, dataset, agent, decision type, time range. Includes both pipeline actions and admin actions (user changes, LLM config changes).

- Exportable as JSON-lines for SIEM ingestion.

### A6. Billing & Plans (P2)

- Current plan, billing cycle, MTD usage vs limits (pipelines, storage, LLM tokens).

- Downloadable PDF invoices (Stripe-rendered).

- 'Manage plan' link to the Stripe-hosted customer portal for card changes, upgrades, downgrades, and cancellation.

## Wireframe and Visual Design Notes

- Shared component library: shadcn/ui on Tailwind CSS. Charts via Recharts (P1) and Vega-Lite (P2).

- Typography: Inter for UI, JetBrains Mono for tabular data.

- Surface colour cue: cool blue accent for User UI, warm orange-tinted accent for Admin UI — the active surface is always visually unambiguous.

- HITL screens use a yellow/orange affordance band so they are visually distinct from passive read-only screens; users perceive these as 'I need to act here'.

- Dark mode parity ships in Phase 2.

## Accessibility

- WCAG 2.1 AA compliance is the target for every UI component on both surfaces.

- Every chart must include accessible alt-text and a data-table fallback.

- Keyboard navigation fully supported, including HITL approval flows (Tab + Enter must complete an entire approval cycle).

- Colour contrast ≥ 4.5:1 for all text. Confidence indicators are never colour-only — they always carry a text label.

- Focus order in modals is trapped and restored on close.

# 17. Timeline and Milestones

Two phases, each tightly scoped. Phase 1 is the 30-working-day MVP ending 10 June 2026. Phase 2 is a follow-on month ending 10 July 2026. The Phase 1 plan deliberately leaves the last 3 days of each phase as buffer for hardening, manual testing, and stakeholder review — not for new features.

## Phase 1 — MVP (Start: 6 May 2026 → End: 10 June 2026)

Five working weeks. The plan below is honest about how much has been packed into Phase 1 — multi-domain, multi-file ingestion (including JSON), HITL cleaning, dual UI, configurable LLM, type-aware storage routing — and reserves the last two days as buffer.

| Week | Dates | Focus | Exit Criteria |
| --- | --- | --- | --- |
| Week 1 | 6–12 May | Foundation: Supabase setup + Terraform, CI/CD skeleton, Postgres schema (incl. roles, tenant, billing-scaffold tables), FastAPI scaffold with RBAC middleware, Next.js shell with /app and /admin route trees, JWT auth with role claim, LLM Provider Abstraction (LiteLLM-compatible) with Google Gemini 3.5 Flash + OpenAI wired | A test user can sign up, log in, and hit /health. An admin user can hit /admin/health (and a non-admin gets 403). CI/CD deploys to staging on merge. A canary agent prompt completes on both Google Gemini 3.5 Flash and OpenAI. |
| Week 2 | 13–19 May | Domain Selection screen + Domain Agent + four prompt packs (Finance, Healthcare, Retail, Marketing) + Other/Operations generic. Multi-file presigned-URL upload to S3 Layer 1 (CSV, XLSX, JSON, JSON). Format Detection + Profiling Agent (incl. numeric/textual classification). Schema & Merge Validation screen (HITL #1) + decision endpoint | User picks a domain on first run; selection persists. Multi-file CSV/XLSX/JSON/JSON upload lands in Layer 1. HITL #1 screen renders inferred schema + proposed merge for ≥ 2-file uploads. |
| Week 3 | 20–26 May | Conversion Agent (multi-file → unified JSON via approved merge). Type-aware storage routing: numeric/structured → Postgres + JSON; textual → Supabase Vector (pgvector) + JSON. Cleaning Plan Agent (drafts plan; does not execute). HITL #2 Cleaning Plan Review screen + decision endpoint. Cleaning Executor (runs only approved steps). Audit log persistence | Cleaning plan generated and rendered on HITL #2 for golden datasets 1–5. ≥ 60% of plan steps approved without modification. Cleaning never runs without a user decision. |
| Week 4 | 27 May – 2 June | Intent Agent (HITL #3 with restatement). Analysis Agent (SQL on numeric, vector search on textual, hybrid). Dashboard Agent (KPI cards + 2 chart types, Vega-Lite). Insights Agent (basic narrative, domain-flavoured). Frontend polish: User UI screens U1–U8. Admin UI scaffold: A1 Health, A2 Users, A3 LLM Config, A4 Domain Pack viewer, A5 Audit | End-to-end happy path works for CSV and a 2-file JSON merge. Internal team member completes the full flow unaided. Admin can switch LLM provider mid-pipeline. |
| Week 5 | 3–10 June | Hardening: error states across both UIs, retry, observability dashboards, security review (RBAC isolation tests, JWT role claim handling), expand golden set to 10 datasets, manual smoke testing on real-world files, Phase-2 Stripe-billing scaffolding (tables only) | All Phase 1 NFR targets met. ≥ 70% cleaning plan acceptance on the golden set. RBAC isolation passes. Domain agent helpful-rate ≥ 60% in internal survey. Demo-ready. |

### Phase 1 — Definition of Done

- End-to-end pipeline (domain → multi-file upload → HITL #1 → conversion + type-routing → HITL #2 cleaning → execute → intent → dashboard → insights) works for CSV, XLSX, JSON, and JSON.

- Cleaning Plan acceptance rate ≥ 70% on the 10-dataset internal golden set. HITL #1 + HITL #2 cycle time < 90s median.

- Audit log present for every agent decision and every HITL decision (approve / modify / reject + rationale).

- Two-layer S3 storage live (raw + curated JSON); Postgres holds numeric/structured; Supabase Vector (pgvector) holds textual embeddings; type-routing decisions visible in audit log.

- LLM Provider Abstraction live with two providers (Google Gemini 3.5 Flash + OpenAI). Admin can switch provider tenant-wide; per-agent override functional.

- Dual UI shipped: User UI (U1–U8) and Admin UI (A1–A5). RBAC enforced server-side; non-admin GET /admin/* returns 403.

- CI/CD pipeline shipping to staging and prod automatically. Stripe billing tables scaffolded (no live charges).

- Internal-only beta with 5 internal users running real workflows for one week without engineering intervention.

- All Phase 1 NFR targets met (latency, cost, reliability).

## Phase 2 — Public-Beta + Monetization (Start: 11 June 2026 → End: 10 July 2026)

Phase 2 layers public-beta readiness, the full monetization loop, and the higher-judgement cleaning agents on top of the Phase 1 foundation. Note: a number of items that were originally Phase 2 candidates (multi-domain, multi-file, JSON ingestion, HITL cleaning, dual UI, configurable LLM, type-routing) shipped in Phase 1 — Phase 2's scope shifts toward depth, scale, and revenue.

| Week | Dates | Focus | Exit Criteria |
| --- | --- | --- | --- |
| Week 6 | 11–17 June | Phase-2 advanced cleaning agents: Outlier (IQR + Isolation Forest), Fuzzy Dedup (rapidfuzz), KNN imputation, LLM-assisted imputation for high-cardinality categoricals — all integrated into HITL #2. PII Detection Agent gates LLM context. XML and PDF ingestion added to F1 | ≥ 80% cleaning plan acceptance on a 20-dataset golden set. PII columns excluded from LLM prompts by default. |
| Week 7 | 18–24 June | LLM provider expansion: Google Gemini Flash, Groq (Llama 3), self-hosted Ollama wired into the abstraction. Per-provider failover. Domain Pack Editor (Admin A4) graduates from viewer to full editor with versioning + 4-eye approval. Two new domain packs (Education, Manufacturing) | Pipeline completes on ≥ 4 providers in CI. Domain admin can edit a pack and the next pipeline reflects it. Provider failover demonstrated under simulated outage. |
| Week 8 | 25 June – 1 July | Iterative Q&A (F9). Expanded chart types and drill-down. Dashboard export (PDF/PNG). Public REST API endpoints + OpenAPI docs (F10). Project / workspace organisation (F8) | Follow-up Q&A under 30s. API documented and JWT-protected. Projects load < 1s for 50 datasets. |
| Week 9 | 2–7 July | Monetization wiring: Stripe Checkout, Customer Portal, webhook listener with signature verification + idempotency. Admin UI A6 (Billing & Plans) becomes live. Dunning email workflow. OpenTelemetry tracing across services. Auto-scaling FastAPI BackgroundTasks workers (SQS-driven). Migration to Athena for queries. Multi-AZ RDS | A test user can subscribe to Pro via Stripe and see plan + invoice in Admin UI within 30s. Failed-payment dunning emails fire. All Phase 2 NFR targets met. Load test passes 1,000 concurrent pipelines. |
| Week 10 | 8–10 July | Closed-beta launch with 20–30 external users across 3+ domains. Bug-fix triage. Documentation polish (user docs + API docs) | Beta users completing first pipeline ≥ 80%. NPS ≥ 40 from beta survey. ≥ 1 paying Pro subscriber from the beta cohort. |

### Phase 2 — Definition of Done

- All Phase 2 features in F7, F8, F9, F10, plus the F11/F12/F13 Phase-2 milestones (extra LLM providers, domain pack editor, live Stripe billing) shipped.

- Cleaning Plan acceptance rate ≥ 85% on the 20+ dataset golden set; HITL cycle time < 60s median.

- Public API (versioned, documented, JWT-protected) live and used by at least one beta partner.

- Closed beta with 20–30 external users, completion rate ≥ 80%, NPS ≥ 40, at least one paid conversion.

- Stripe billing live end-to-end: checkout, webhook, dunning, invoices, billing portal.

- Auto-scaling agent workers handle 1,000 concurrent pipelines in load test.

- ≥ 4 LLM providers operational; failover tested.

## MVP Definition (Reference)

MVP is the Phase 1 deliverable. It is not 'a usable product' in the consumer sense — it is the first version that proves the loop end-to-end with the architecture in place that Phase 2 will extend. The user's data is safely stored in two layers, the basic cleaning checks run, the intent flow works, and a dashboard with narrative is generated. That is the smallest credible artefact.

## Iteration Roadmap (Beyond Phase 2)

| Phase | Approximate Window | Theme | Indicative Scope |
| --- | --- | --- | --- |
| Phase 3 / v1.5 | Q3 2026 | Connectors and collaboration | Postgres / MySQL / Snowflake / BigQuery connectors. Shared workspaces. Dashboard sharing via link. Scheduled refresh. |
| Phase 4 / v2.0 | Q4 2026 | Enterprise readiness | SAML SSO. SOC 2 Type II prep. EU residency. Custom agent rules. Audit log export to SIEM. |
| Phase 5 / v2.5 | Q1 2027 | Advanced analytics | Time-series forecasting. Anomaly detection. Cohort analysis templates. Real-time dashboards (PostgreSQL streaming). |

# 18. Business Model

## Pricing Strategy

Product-led growth (PLG) with a free tier generous enough to onboard solo analysts and SMB founders without a credit card, and a metered Pro tier priced for individual professionals paying out of pocket or via a small team budget. Phase 1 is internal-only — no commercial pricing applies until late Phase 2.

| Tier | Price (USD) | Target User | Limits | Key Features |
| --- | --- | --- | --- | --- |
| Free | $0 / mo | Solo analysts, SMB founders, students | 5 datasets, 1 GB storage, 10 pipelines / mo, 1 active domain | Phase 1 features: multi-format multi-file ingestion (incl. JSON), HITL cleaning, type-aware routing, 2 chart types, default LLM provider (Google Gemini 3.5 Flash) |
| Pro | $49 / mo | Analysts, founders, individual data users | Unlimited datasets, 50 GB storage, 500 pipelines / mo | All cleaning agents (P2), all chart types, PDF export, public API access, follow-up Q&A, choice of any supported LLM provider |
| Team | $199 / mo (up to 10 users) | Analytics teams at SMBs | 200 GB storage, team workspaces, shared dashboards, 5,000 pipelines / mo | Pro features + team workspaces, multiple admins, SSO (Phase 3+), priority support, custom domain pack |
| Enterprise | Custom | Mid-market and up | Custom storage, SLA, dedicated support | Team features + custom agents, SAML, audit-log export, residency choice, BYO LLM (incl. Bedrock + Ollama) |

## Payment Gateway — Stripe Architecture

Stripe is the payment processor. It is integrated as a Phase 2 feature (F13), with Phase 1 shipping the data model and admin scaffolding so the activation in Phase 2 is a wiring exercise rather than a redesign. Stripe was chosen because it (a) confines PCI scope — DataMind never sees raw card data, since Stripe Checkout and the Customer Portal are hosted by Stripe; (b) supports both flat-rate subscriptions and metered usage natively; (c) ships with dunning, invoicing, and tax handling out of the box; (d) has a robust webhook + signature-verification pattern that matches our async architecture; and (e) gives us a self-service customer billing portal so users can manage cards and cancel without contacting support.

| Concern | How DataMind handles it |
| --- | --- |
| Card data / PCI scope | Stripe-hosted Checkout and Customer Portal. Card details never touch DataMind systems. PCI scope: SAQ-A only. |
| Plan & subscription state | Stripe is the source of truth. DataMind mirrors plan + status in Postgres for fast reads, but every change is driven by a Stripe webhook event. |
| Webhook reliability | Listener at /api/v1/billing/stripe-webhook with Stripe signature verification + idempotency on event_id. Stripe retries with exponential backoff for any non-2xx response. |
| Metered usage (P2) | Per-pipeline + per-LLM-token-block usage records sent to Stripe via Meter Events API at pipeline completion. Aggregated for invoice generation. |
| Failed payments | Stripe Smart Retries + DataMind dunning emails (3 attempts over 14 days). On final failure, tenant auto-downgrades to Free with a 7-day data-retention grace period. |
| Refunds & cancellations | Self-service via Customer Portal. Cancellation is end-of-cycle by default; immediate cancellation requires admin intervention with audit log. |
| Tax | Stripe Tax (P2 launch) handles US sales tax; EU VAT supported when EU residency goes live (v1.5). |

Phase 1 ships: tenant.stripe_customer_id, plans, subscriptions, usage_meter tables; Admin UI 'Plan & Billing (coming soon)' page. Phase 2 wires up Checkout, the webhook listener, the customer portal link, and metered usage reporting.

## Monetisation Model

- SaaS subscription, monthly and annual (15% annual discount).

- Metered usage (Phase 2 onward) on top of plan caps: per-pipeline beyond cap, per-LLM-token-block; tenant admins can set 'allow overage' on/off.

- Usage-based add-ons in Phase 3+: incremental storage, increased pipeline concurrency, premium LLM models.

- No data sales. No ads. No selling user data. The privacy posture is a product feature, not a footnote.

## Cost Versus Revenue Expectations

Per-pipeline economics shape the pricing. If a pipeline run costs more than the user is paying, the business does not work.

| Cost Driver | Phase 1 (MVP) | Phase 2 (Beta) | Year 1 Steady-State Target |
| --- | --- | --- | --- |
| LLM cost per pipeline | ≤ $0.30 | ≤ $0.15 | ≤ $0.08 (with caching + cheaper-model routing for low-complexity tasks) |
| Infra cost per pipeline | ≤ $0.05 | ≤ $0.02 | ≤ $0.01 |
| Total cost per pipeline | ≤ $0.35 | ≤ $0.17 | ≤ $0.09 |
| Pro user pipelines / mo (assumed) | — | 30 (modeled) | 30 (modeled) |
| Pro user gross margin | — | ~90% | ~95% |
| Target gross margin at scale | — | — | ≥ 75% |

## Go-to-Market Levers

- PLG via free tier: friction-free signup, quick-to-value loop.

- Public dashboard sharing in Phase 3: every shared dashboard becomes an inbound funnel.

- Content marketing on data-prep automation, agentic data engineering, and SMB analytics.

- Outbound to small data teams (5–20 person companies) frustrated by Tableau / Looker overhead but underserved by ChatGPT-style tools.

## Competitive Positioning

DataMind sits in a space that has many adjacent tools but no obvious direct competitor for the SMB / mid-market segment that wants automated cleaning + intent-driven dashboards.

| Tool | Strength | Weakness vs. DataMind |
| --- | --- | --- |
| Julius AI / ChatGPT Code Interpreter / Claude Analysis tool | Conversational data Q&A on uploads | No persistent two-layer storage. No reusable cleaning pipeline. No audit trail. |
| Tableau / Power BI | Powerful BI; mature ecosystem | Assume pre-cleaned data. No agentic cleaning. SMBs find them too heavy. |
| Power BI Copilot / Tableau Pulse / Databricks AI/BI | Enterprise NL-to-SQL on top of a semantic layer | Built for enterprises with a curated semantic model. Not for raw, messy SMB files. |
| Hex / Mode / Deepnote (with AI) | Notebook-style analysis for analysts | Code-first; not for non-technical users. No automated cleaning pipeline. |
| Alteryx Designer Cloud / Trifacta | Mature visual data prep | Rule-driven, not agentic. Steep learning curve. No dashboard generation. |
| Akkio / Pecan AI | Predictive analytics for SMB | Focus on prediction, not on cleaning + dashboards from raw data. |

DataMind's positioning: the only tool that takes a raw, messy file from an SMB or analyst and reliably turns it into a clean, queryable dataset and an intent-aligned dashboard, with full audit trail, in one continuous flow.

# 19. Risks and Assumptions

## Technical Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Phase 1 scope slips (now larger: domain, multi-file/JSON, HITL, dual UI, configurable LLM, type-routing) | Medium–High | High | Buffer days built in. Scope-cut order pre-agreed: (1) drop JSON input → (2) drop two domains → (3) drop second LLM provider → (4) drop JSON → (5) drop XLSX. HITL, dual UI, and type-routing are non-negotiable. |
| Large files (> 100 MB) cause agent OOM or timeout | Medium | Medium | Phase 1 enforces 50 MB-per-file / 250 MB-per-upload cap. Phase 2 introduces chunking. Docker (containerised) task memory sized 2× expected. |
| Multi-file merge inference is wrong, surfacing bad join keys at HITL #1 | Medium | Medium | User is the final arbiter — a wrong proposal becomes a manual override, not a silent failure. Cartesian-explosion warning gates risky joins. Internal benchmark covers 5 multi-file shapes. |
| LLM provider abstraction leaks provider-specific quirks (response schemas, function-call formats) | Medium | Medium | LiteLLM-compatible adapter layer normalises responses; Pydantic schemas validate every response regardless of provider. Per-provider regression tests in CI. |
| PostgreSQL cannot handle expected query patterns at scale | Low | Medium | PostgreSQL is well-proven for the planned data sizes. Phase 2 migrates to Athena, the documented escape hatch. |
| Postgres + Supabase Vector (pgvector) cannot scale embedding store beyond a few thousand datasets | Low | Low | Sufficient for Phase 1 + 2. Pinecone migration has a known path. |
| Supabase region outage | Low | High | Phase 2: multi-AZ Postgres. Status page from day one. Pipeline queue retains failed jobs for replay. |
| Stripe webhook outage / delayed delivery | Low | Medium | Stripe retries + idempotency on event_id. UI shows 'subscription processing' state for ≤ 60s rather than blocking access. Manual reconciliation runbook documented. |

## AI-Specific Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM hallucinates incorrect cleaning decisions | Medium | High | P1 cleaning is statistical-first; LLM is only used for rationale and narrative. Every cleaning step gates through HITL #2 — the user is the final approver. Golden-dataset regression. |
| Insights Agent narrative misstates the data | Medium | High | Numerical claims in narrative are programmatically validated against the source chart data. Drift triggers a re-prompt. |
| LLM API cost overruns at scale | Medium | Medium | Per-pipeline token budget enforced. Cheaper-model routing per agent (admin-controlled). Prompt caching in Phase 2. |
| Prompt injection via crafted input file content | Medium | Medium | Data delivered to LLM inside delimited blocks with explicit framing. Outputs validated against JSON schema. SQL outputs parsed and constrained to read-only SELECTs. |
| PII leaks into LLM prompts in Phase 1 (no PII Detection Agent yet) | Medium | Very High | P1 sends only schema metadata + 5 anonymised sample rows. User can flag a dataset 'contains PII; statistics-only mode'. Full PII detection in P2. |
| Intent is too ambiguous for accurate dashboard generation | High | Medium | Intent restatement at HITL #3 (P1). Dashboard Agent returns confidence + 'this question may not be answerable from this data' state. P2 follow-up Q&A allows refinement. |
| Domain prompt pack contains stale or wrong KPI definitions | Medium | Medium | P1 packs are reviewed by domain SMEs before ship. P2 admin editor + 4-eye approval on changes. Pack version recorded in audit log. |
| LLM provider deprecates or significantly changes a model | Medium | Medium | Mitigated by the configurable provider abstraction (F11): a deprecated provider can be swapped for another without prompt rewrites. Regression suite gates upgrades. |

## Business Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| A larger competitor (Microsoft, Snowflake, Databricks) ships an equivalent SMB-focused product | High | Medium | Focus on UX simplicity, fast iteration, and the SMB segment those vendors are not built to serve well. Domain-aware HITL is the differentiator. |
| SMB customers don't pay for analytics tools | Medium | High | Free tier removes the activation hurdle. Pro tier priced at the level individuals can expense without procurement. Stripe checkout removes friction. |
| Trust gap: business users reluctant to grant data access to a new tool | High | Medium | Two-layer storage, HITL approval gates, and audit log are core trust features. Privacy policy explicit about non-training of user data. Per-tenant LLM provider choice gives buyers control. |
| Phase 1 internal beta does not validate the value hypothesis | Medium | High | Phase 1 deliberately includes 5 internal beta users for one week before Phase 2 work begins. Negative signal triggers a planned scope reset before further investment. |
| Stripe account suspension or rate-pricing changes | Low | High | Subscription state is duplicated in Postgres; a switch to a backup processor (Paddle) is a known path documented in the runbook. |

## External Dependencies

- LLM provider availability (configurable; Phase 1 uses Google Gemini 3.5 Flash + OpenAI). The configurable abstraction (F11) is the primary mitigation against single-vendor risk.

- Stripe (P2): payment processing, hosted Checkout, hosted Customer Portal, webhook delivery.

- Supabase regional availability.

- Open-source library health: Python stdlib, PyArrow, PostgreSQL, Supabase Vector (pgvector), LangGraph, LiteLLM, Vega-Lite, Recharts, FastAPI.

- GitHub availability (CI/CD).

## Key Assumptions

- A frontier-class LLM (Google Gemini 3.5 Flash or equivalent) remains available, performant, and affordable at the required token volumes.

- ≥ 70% cleaning acceptance is achievable in Phase 1 for the most common data-quality patterns (duplicates, nulls, type errors) without custom fine-tuning.

- JSON + PostgreSQL / Athena can comfortably handle the Phase 1 + Phase 2 data volumes (up to ~5 GB per user) within the latency targets.

- Users will accept an LLM-driven product that handles their business data, given the visible privacy controls (two-layer storage, audit log, opt-in PII handling).

- Next.js + Recharts can render the planned dashboards with acceptable performance on standard consumer devices.

- A team of 4–6 engineers (frontend, backend, ML/agents, DevOps) can credibly hit the Phase 1 timeline. If staffing falls below this, the scope-cut plan in Section 17 is invoked.

# 20. Open Questions

Items that need resolution before they become blocking. Each has an owner and a target date — questions without owners and dates do not get answered.

| # | Question | Owner | Target | Notes |
| --- | --- | --- | --- | --- |
| OQ-01 | Final order of the Phase 1 scope-cut sequence (per Section 5 callout)? | Product | By 12 May | Proposed: drop JSON → drop two domains → drop second LLM → drop JSON → drop XLSX. HITL, dual UI, type-routing non-negotiable. |
| OQ-02 | Which four domains ship full prompt packs in P1, and in what order? | Product + Domain SMEs | By 12 May | Proposed: Finance and Retail first (highest demand signal), Healthcare and Marketing in week 2. |
| OQ-03 | Which is the second LLM provider for P1 (OpenAI assumed)? | Engineering + Procurement | By 12 May | OpenAI is the default assumption. Confirm pricing terms; alternative is Groq if pricing optimisation required. |
| OQ-04 | Default per-agent model routing — which agents get the cheaper model? | Engineering | By 12 May | Proposed: Profiling + Cleaning Plan on cheap model; Intent + Insights on premium. Validate against acceptance metrics. |
| OQ-05 | Embedding model for Supabase Vector (pgvector) — provider's default or a single neutral choice? | Engineering + AI | By 12 May | Per-provider default is simpler but mixes vector spaces if a tenant switches providers. A neutral choice (e.g., bge-small) avoids re-embedding on swap. |
| OQ-06 | Should the audit log be append-only / WORM from day one, or in Phase 2? | Legal + Product | By 12 May | Phase 1 'immutable by convention' may suffice for internal beta; WORM is a real cost. |
| OQ-07 | Are XLSX files with multiple sheets handled in Phase 1 (prompt user) or deferred? | Product | By 19 May | Recommend: P1 prompts user to pick the sheet at upload. P2 auto-detects. |
| OQ-08 | Does the Phase 1 dashboard allow user customisation, or is it strictly LLM-generated? | Product + Design | By 19 May | Recommend: strictly LLM-generated in P1. Customisation in P2. |
| OQ-09 | Is the 'PII statistics-only mode' flag per-dataset (P1) or per-column (P2)? | Engineering + Legal | By 19 May | P1: per-dataset checkbox at upload. P2: per-column toggle in review. |
| OQ-10 | Last-admin guard policy — UI-only block, or platform-level role required to demote final tenant admin? | Product + Security | By 19 May | Recommend: UI-only block in P1; platform_superadmin role in P2. |
| OQ-11 | HITL pause auto-timeout — should pending HITL decisions expire after N hours and how? | Product | By 26 May | P1: no timeout (just persists). P2: tenant-configurable auto-approve-after-N-hours setting. |
| OQ-12 | Type-routing thresholds (avg-length, distinct-pct) — keep proposed defaults or A/B against real data? | AI + Product | By 26 May | Defaults: avg > 40 chars, distinct > 50%. Validate against the golden set in Week 2. |
| OQ-13 | What is the chunking strategy for files > 100 MB in Phase 2? | Engineering | By 17 June | Affects Python stdlib one-pass vs. PyArrow ChunkedArray streaming. |
| OQ-14 | Pinecone vs. continuing on Supabase Vector (pgvector) for Phase 2? | Engineering | By 17 June | Default: stay on Supabase Vector (pgvector) unless > 100K embeddings and latency suffers. |
| OQ-15 | Free tier limits — what numbers actually map to a real Pro-conversion funnel? | Product + Growth | By 24 June | Proposed: 5 datasets, 10 pipelines/mo, 1 GB. Re-tune from beta data. |
| OQ-16 | Should Phase 3 dashboard sharing default to public-link or authenticated-only? | Product + Legal | By 1 July | Public link is a viral lever; authenticated-only is safer for B2B trust. |
| OQ-17 | EU data residency: do we need a separate eu-west-1 deployment at Phase 3 launch? | Legal + Engineering | By 7 July | Depends on whether P2 closed-beta includes EU users with PII. |
| OQ-18 | Benchmark for 'intent–chart relevance' — manual labelling vs. LLM-as-judge? | AI / ML | By 2 June | Manual for P1 baseline. LLM-as-judge correlated against manual in P2. |
| OQ-19 | Is fine-tuning a small model for cleaning decisions worth pursuing in Phase 3? | AI / ML | By 10 July | Decision based on observed P2 LLM costs and acceptance rates. |

DataMind AI — Product Requirements Document v2.0 — Internal Confidential — May 2026